# Queensland Transport and Roads Investment Program

# 2025–26 to 2028–29

About this document

The Queensland Transport and Roads Investment Program (QTRIP) outlines current and planned transport and road infrastructure investments for delivery over the next four years. The QTRIP is updated and published annually. This document is available online: www.publications.qld.gov.au.

Translating and interpreting assistance

The Queensland Government is committed to providing accessible services to Queenslanders from all cultural and linguistic backgrounds. If you have difficulty understanding this publication and need a translator, please call the Translating and Interpreting Service (TIS National) on 13 14 50 and ask them to telephone the Queensland Government (Department of Transport and Main Roads) on 13 74 68.

Accessibility

The Department of Transport and Main Roads is committed to leading the delivery of accessible and inclusive transport products, services, information and infrastructure. The content of this document can also be viewed in HTML format at www.tmr.qld.gov.au/qtriponline.

Copyright

This publication is protected by the Copyright Act 1968. © The State of Queensland, 2025.

Disclaimer

While every care has been taken in preparing this publication, to the extent permitted by law, the State of Queensland accepts no responsibility and disclaims all liability (including without limitation, liability in negligence) for all expenses, losses (including direct and indirect loss), damages and costs incurred as a result of decisions or actions taken as a result of any data, information, statement or advice, expressed or implied, contained within. To the best of our knowledge, the content was correct at the time of publishing.

Follow us

- https://www.linkedin.com/company/tmrqld

- www.facebook.com/TMRQld/

- https://twitter.com/TMRQld

- https://instagram.com/TMRQld

Contents

Minister’s Foreword	6

Director-General’s Foreword	8

Introduction	11

Overview	12

Strategic intent	13

Fast Facts	14

Total investment	15

Investment by entity	15

Investment by mode 	15

Investment by funding source	16

QTRIP highlights 	16

Investment by region/district	17

South Coast	18

Key facts	18

Contact details	19

South Coast	21

Planned investments	21

Contractually committed investments	26

Metropolitan	30

Key facts	30

Contact details	31

Metropolitan	33

Planned investments	33

Contractually committed investments	37

North Coast	42

Key facts	42

Contact details	43

North Coast	45

Planned investments	45

Contractually committed investments	49

Wide Bay Burnett	52

Key facts	52

Contact details	53

Wide Bay Burnett	55

Planned investments	55

Contractually committed investments	57

Darling Downs	60

Key facts	60

Contact details	61

Darling Downs	63

Planned investments	63

Contractually committed investments	65

South West	68

Key facts	68

Contact details	69

South West	71

Planned investments	71

Contractually committed investments	71

Fitzroy	73

Key facts	73

Contact details	74

Fitzroy	76

Planned investments	76

Contractually committed investments	78

Central West	80

Key facts	80

Contact details	81

Central West	83

Planned investments	83

Contractually committed investments	83

Mackay Whitsunday	85

Key facts	85

Contact details	86

Mackay Whitsunday	88

Planned investments	88

Contractually committed investments	90

Northern	92

Key facts	92

Contact details	93

Northern	95

Planned investments	95

Contractually committed investments	96

North West	99

Key facts	99

Contact details	100

North West	102

Planned investments	102

Contractually committed investments	103

Far North	105

Key facts	105

Contact details	106

Far North	108

Planned investments	108

Contractually committed investments	111

Statewide	116

Statewide	117

Planned investments	117

Contractually committed investments	120

References	123

Key Terms	123

Notes for Fast Facts	129

Notes for Map Pages	129

# Minister’s Foreword

The State Government is delivering for Queensland.

The $41.7 billion Queensland Transport and Roads Investment Program (QTRIP) 2025–26 to 2028–29 outlines the transport infrastructure program that is being delivered to respond to population growth and cater for the significant transport demand that we will see during the 2032 Olympic and Paralympic Games.

We want Queenslanders to be able to get home sooner.  This needs a network that is reliable, efficient, productive, and safe.

But we can’t do it alone.  It’s important to acknowledge the State’s partnership with the Federal Government as well as local governments across Queensland as we build the infrastructure needed for a growing state.

Both QTRIP and the State Budget reflect the Government’s commitment to work with all Queenslanders, no matter where they live, to cater for the transport needs of our communities.  We will invest in communities that have been ignored for too long.

Initiatives such as Country Road Connect will help seal vital transport links to provide greater resilience during times of natural disasters.

The Federal and State Government’s $9 billion Bruce Highway Targeted Safety Program has already begun work on many projects along the Bruce Highway.  The Program will deliver wide centre line treatments, intersection upgrades, improved rest areas and overtaking lanes on priority sections of the highway north of Gympie to improve safety and reduce the time this vital link is closed due to accidents.

Work is also continuing for major projects along the highway such as the Rockhampton Ring Road and Tiaro Bypass to improve productivity, increase safety and improve flood immunity.

The Government is committed to make public transport more affordable, frequent, reliable, and safe.  QTRIP includes funding for projects such as Logan and Gold Coast Faster Rail and the Wave stage 1.  These two projects will deliver major upgrades for the rail network connecting the Sunshine Coast, Brisbane, and the Gold Coast. This QTRIP will also include funding for a number of projects that were commitments of the new Government to the people of Queensland at the last election.  Along with these funding commitments comes a commitment to ensure every dollar of taxpayers’ money is spent wisely.  When projects aren’t delivered on time and on budget it means that other worthy projects need to get delayed or cancelled.

This year’s QTRIP will focus on value for money to ensure more can be done with existing resources. Prior QTRIP publications have displayed budgets for all projects, an approach which influences the market’s response to projects. Ultimately, these budget disclosures lead to reduced competition, weaker innovation, and poorer value for money.

This year, the new QTRIP layout categorises investments by ‘Planned Investments’ or ‘Contractually Committed Investments’, with budgets only displayed for investments that have achieved contract award. This new format continues to provide useful information to support the industry, maintains transparency for all users of the document, and delivers improved competition and value for money by not publishing project budgets for Planned Investments.

Queensland is a great state with huge opportunities.  This program aims to deliver the transport network that facilitates and maximises these opportunities and ensure that all Queenslanders, no matter where they live, benefit from investment in their communities.

Honourable Brent Mickelberg MP 
Minister for Transport and Main Roads

# Director-General’s Foreword

The QTRIP 2025–26 to 2028–29 continues to deliver on our vision of connecting communities in a sustainable, thriving and inclusive Queensland.

Outlining a $41.7 billion investment over the next four years into Queensland’s road and transport infrastructure across local, state and national networks, the QTRIP reflects the Queensland Government’s dedication to building resilient infrastructure that meets the needs of our growing population.

The development of QTRIP is supported by strategic direction-setting documents, such as the State Infrastructure Strategy 2022–2042, the Queensland Transport Strategy, the Transport Coordination Plan (TCP) 2017–2027 and our TMR Strategic Plan 2023–2027, all of which provide direction on key focus areas and priorities required to deliver the transport system vision. It is also supported by other transport strategies and plans, such as Regional Transport Plans, which guide infrastructure planning and investment.

The QTRIP 2025–26 to 2028–29 showcases our strong commitment to building resilience through the Natural Disaster Program, delivered in partnership with the Australian Government via the Queensland Reconstruction Authority. At TMR, we take pride in reacting quickly when Queensland faces severe and unprecedented events. Our proactive and coordinated efforts ensure communities and industries stay connected, moving, and safe, reinforcing our dedication to supporting Queenslanders when it matters most.

Safe and reliable roads are the backbone of Queensland’s rural and regional communities, driving industry growth and connecting people to vital services and opportunities. Thanks to a strong partnership with the Australian Government, we are delivering transformative infrastructure projects that will shape the future of our state. Early works are continuing on the $1 billion Inland Freight Route between Charters Towers and Mungindi, as well as the $500 million Queensland Beef Corridors, ensuring better connectivity for freight and industry. Construction is also well underway on the $1.98 billion Rockhampton Ring Road, a project set to enhance safety and efficiency for road users. Meanwhile, the Bruce Highway Gympie Bypass (Cooroy to Curra Section D) is now complete, unlocking safer and faster travel along this critical corridor.

The Roads and Transport Alliance is continuing its partnership with local governments, with an allocation of $75.95 million in 2025–26 for the Transport Infrastructure Development Scheme. This scheme provides essential funding to local governments to support infrastructure upgrades across Queensland's road and transport networks.

Rail infrastructure continues to be a priority with works progressing on several priority projects to reduce congestion and support increasing customer demand. Building on the continued success of 50 Cent Fares, investments will ease the cost of living and focus on delivering better journeys with more frequent and faster services and easier access to more locations with new and upgraded stations to support connections between home, work, and essential services. Many of these investments will also support accelerated housing supply and ensure we are well positioned to meet the challenges of hosting the Olympic and Paralympic Games in 2032. Key investments include:

- Logan and Gold Coast Faster Rail

- The Wave (Stage 1)

- The Wave (Stage 2 and 3), planning and market readiness

- European Train Control Signalling System

Cost pressures remain a challenge for TMR, exacerbated by delays in procurement, labour shortages, and market capacity limitations. These factors pose risks to both overall project costs and delivery timelines.

In response to these challenges, TMR continues to implement targeted initiatives to manage cost-related risks effectively. Additionally, the Queensland Government is addressing these pressures through a range of cost certainty initiatives including:

- improving design quality and correctness

- targeted earlier investigations to manage risk exposure through design and delivery

- improving business case and pre-tender estimates, including independent reviews

- addressing uncertainty with appropriate estimate allowances and contingency

- value engineering projects to ensure whole-of-life benefits are maximised and ‘nice to have’ scope elements are identified without compromising whole-of-life operational costs

- early industry and partner engagement (resetting expectations) and collaborative risk management, improved decisions on risk sharing and contract choice.

Many of these projects will ensure we are well positioned to meet the challenges of hosting the 2032 Olympic and Paralympic Games, as identified within the 2032 Delivery Plan. This includes major new public transport connections from the Sunshine Coast through to the Gold Coast, and a generational investment into road connections, including improving safety and accessibility on the Bruce Highway and improving safety and reliability on the M1 Pacific Motorway.

The delivery of this four-year program within QTRIP 2025–26 to 2028–29 would not be possible without the collaboration and dedication of our partners, including local governments, industry stakeholders, and the broader community. We cannot achieve this alone and partnering with industry in shaping this program and ensuring its successful implementation is essential.

We have an ambitious journey ahead of us and I encourage all Queenslanders to explore the projects and initiatives outlined in QTRIP 2025–26 to 2028–29 as we work towards a brighter, more connected Queensland. Together, we are building a transport network that will serve our state for generations to come.

Sally Stannard 
Director-General 
Department of Transport and Main Roads

# Introduction

## Overview

Department of Transport and Main Roads (TMR) designs, delivers and maintains transport infrastructure to connect communities in a sustainable, thriving and inclusive Queensland.

As well as meeting the statutory requirements set out in the Transport Infrastructure Act 1994, the Queensland Transport and Roads Investment Program (QTRIP) provides transparency to the community, industry, government and organisations about current and planned investment. QTRIP investment spans road, rail, maritime, public transport and active transport infrastructure on freight, commuter and recreational networks and includes TMR’s infrastructure investment as well as capital programs for Queensland Rail and Gold Coast Waterways Authority.

QTRIP is developed in accordance with funding allocations identified by the Australian Government and Queensland Government in their annual budgets, which align to both governments’ policy objectives.

## Strategic intent

National and state government policy objectives and agendas guide and shape the QTRIP’s strategic intent. Various Queensland Government strategies and plans establish high-level transport objectives and strategic outcomes for the development of the QTRIP as outlined in Figure 1.

Figure 1: QTRIP guiding strategies and plans

DRAFT v0.6.2 (as at 3 June 2024)

# Fast Facts

# Total investment

$41.7 billion

25,000 Jobs supported

## Investment by entity

$36.4 billion Transport and Main Roads

$5.3 billion Queensland Rail

$21 million Gold Coast Waterways Authority

## Investment by mode

$25.5 billion Roads

$15.3 billion Railways

$227 million Bus infrastructure

$288 million Active transport

$262 million Maritime

$134 million Multimodal and other infrastructure

## Investment by funding source

$29.2 billion Queensland Government/other funding

$12.5 billion Australian Government

## QTRIP highlights

$5.6 billion Maintenance of the network

$1.7 billion Targeted road safety initiatives

$9 billion Bruce Highway Targeted Safety Program

$5.75 billion Logan and Gold Coast Faster Rail

$4.869 billion Queensland Train Manufacturing Program

$3.5 billion Coomera Connector (Stage 1), Coomera to Nerang

$1.98 billion Rockhampton Ring Road

$1 billion Inland Freight Route funding commitment

$500 million Queensland Beef Corridors funding commitment

## Investment by region/district

South Coast $4.8 billion

Metropolitan $4.7 billion

North Coast $7.2 billion

Wide Bay Burnett $1.1 billion

Darling Downs $736 million

South West $325 million

Fitzroy $2.1 billion

Central West $396 million

Mackay Whitsunday $1.1 billion

Northern $810 million

North West $474 million

Far North $1.9 billion

South Coast

## Key facts

6,535 km2 Area covered by location 1

19.95% Population of Queensland 1

868 km Other state-controlled road network

179 km National Land Transport Network 2

88 km National rail network 2

## Contact details

Office: Nerang

Address: 36–38 Cotton Street | Nerang | Qld 4211

Postal: PO Box 442 | Nerang | Qld 4211

Phone: (07) 5563 6600

Email: southcoast@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# South Coast

## Planned investments

### Projects: $1 billion plus

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2543934 | Pacific Motorway, Daisy Hill to Logan Motorway, funding allocation | ● | ● |  | Underway | - | - |  |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2612588 | Beaudesert - Beenleigh Road and Mundoolun Connection Road intersection, improve safety |  | ● |  | ✔ | Mid 2025 | Late 2025 |  |
| 2613290 | Beaudesert - Beenleigh Road and Mundoolun Road, improve intersection |  | ● |  | ✔ | Mid 2025 | Early 2026 | Safer Roads Sooner Program |
| 3440401 | Beaudesert - Beenleigh Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | - | - | - | Funding administered by the Queensland Reconstruction Authority. |
| 3515374 | Beaudesert - Beenleigh Road, Bannockburn Road and Belivah Road intersection (Windaroo), install traffic signals |  | ● |  | Underway | 2026-27 | 2026-27 |  |
| 1836448 | Beaudesert - Boonah Road (Coulson), improve safety |  | ● |  | ✔ | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 3516130 | Beaudesert - Boonah Road (Wyaralong Dam), install guardrail |  | ● |  | Underway | Mid 2026 | 2026-27 | Safer Roads Sooner Program |
| 3617661 | Beaudesert – Boonah Road, install passing lanes, planning |  | ● |  | 2026-27 | - | - |  |
| 3617706 | Beaudesert – Boonah Road, Teviot Brook Bridge (Coulson) replacement, planning |  | ● |  | 2026-27 | - | - |  |
| 2612606 | Beaudesert - Nerang Road (Christie Street) and Lamington National Park Road (Kidston Street) (Canungra), pedestrian safety improvements |  | ● |  | Underway | - | - |  |
| 3516004 | Beaudesert - Nerang Road (Witheren), undertake safety improvements |  | ● |  | Underway | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 2352626 | Beenleigh Connection Road and City Road (Beenleigh), upgrade intersection | ● | ● |  | Underway | 2026-27 | 2027-28 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 3439786 | Boonah - Rathdowney Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 2682739 | Brisbane - Beenleigh Road, Jacaranda Avenue to Chambers Flat Road, planning |  | ● |  | Underway | - | - |  |
| 3048562 | Brisbane - Beenleigh Road (Kingston Road), Moss Street and Rudge Street (Woodridge), improve intersection |  | ● |  | Underway | - | - |  |
| 3516083 | Brisbane - Beenleigh Road (Logan River Road) and Holmview Road (Holmview), improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 2667114 | Brisbane - Beenleigh Road, improve safety |  | ● |  | Underway | Mid 2026 | 2026-27 | High Risk Roads Initiative |
| 3055682 | Burleigh Connection Road and Varsity Lakes Train station, upgrade bus infrastructure |  | ● |  | ✔ | Late 2025 | Early 2026 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 3646282 | Coomera Connector (Stage 2), Shipper Drive to Yawalpah Road, planning and design |  | ● |  | Early 2026 | - | - |  |
| 3459628 | Coomera Town Centre, East-west Connectors and M1 interchange, planning |  | ● |  | Underway | - | - | Safer Roads, Better Transport Initiative |
| 1776744 | Currumbin Creek Road and Bienvenue Drive, upgrade intersection | ● | ● |  | ✔ | Late 2025 | Early 2026 | Funding splits under negotiation with Australian Government. |
| 3048531 | Currumbin Creek Road and Stewart Road (Currumbin), improve intersection |  | ● |  | Underway | Mid 2026 | 2026-27 |  |
| 3293956 | Currumbin Creek Road, culvert replacement, pre-construction |  | ● |  | ✔ | _ | - | This project represents planning and design costs only, with construction cost subject to confirmation. |
| 3440315 | Gold Coast - Springbrook Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 3545458 | Gold Coast Highway (Burleigh Heads), wildlife crossing, pre-construction |  | ● |  | Underway | - | - | This project represents planning and design costs only, with construction cost subject to confirmation. |
| 3335959 | Goldmine Road Upgrade |  |  | ● | Underway | - | - |  |
| 3048432 | Hope Island Road (Oxley Drive) and Sunbird Avenue (Paradise Point), improve intersection |  | ● |  | Underway | Early 2026 | 2026-27 |  |
| 3630404 | Hope Island Road, Jabiru Island Bridge upgrade, planning |  | ● |  | Mid 2025 | - | - |  |
| 2612579 | Kalbar Connection Road (George Street) (Kalbar), improve pedestrian safety |  | ● |  | ✔ | ✔ | Early 2026 |  |
| 3439836 | Lamington National Park Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 3049926 | Mount Cotton Road and Wuduru Road (Beenleigh), improve intersection |  | ● |  | ✔ | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 3439548 | Mount Lindesay Highway (Beaudesert - Border), 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 1836396 | Mount Lindesay Highway (Beaudesert - Border), Palen Creek, improve safety |  | ● |  | Underway | Mid 2026 | 2026-27 | Safer Roads Sooner Program |
| 3515509 | Mount Lindesay Highway (Brisbane - Beaudesert) and Millstream Road (Jimboomba), improve intersection |  | ● |  | Underway | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3538514 | Mount Lindesay Highway (Brisbane - Beaudesert), Jimboomba to Beaudesert, safety and capacity improvements, planning |  | ● |  | Underway | - | - | Safer Roads, Better Transport Initiative |
| 2262546 | Mount Lindesay Highway (Brisbane - Beaudesert), Logan Motorway to Park Ridge Road, planning |  | ● |  | Underway | - | - |  |
| 3516163 | Mundoolun Connection Road and Biddaddaba Road (Boyland), improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3048559 | Nerang - Broadbeach Road and Labrador - Carrara Road (Ross Street) intersection, upgrade pedestrian facilities |  | ● |  | Underway | - | - |  |
| 3440367 | Nerang - Murwillumbah Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 3113540 | Nerang to Broadbeach public transport route, business case |  | ● |  | Early 2026 | - | - |  |
| 3050251 | Pacific Highway (Pacific Motorway), Main Street overpass (Beenleigh), undertake safety improvements |  | ● |  | ✔ | ✔ | Late 2025 | Safer Roads Sooner Program |
| 3541961 | Pacific Motorway, Coomera Springs, install noise barriers |  | ● |  | Underway | - | - | The project is in the pre-business case stage, with scope, cost and timing subject to further planning and business case development, and consideration. |
| 3541505 | Pacific Motorway, Exit 41, install noise barriers |  | ● |  | Underway | - | - | The project is in the pre-business case stage, with scope, cost and timing subject to further planning and business case development, and consideration. |
| 3654207 | Pacific Motorway, Exit 45 (North) Ormeau, design and pre-construction |  | ● |  | Mid 2026 | - | - |  |
| 1487103 | Salisbury to Beaudesert rail line, corridor protection | ● | ● |  | Late 2025 | - | - | Australian Government Major Projects Business Case Fund |
| 3516005 | Southport - Burleigh Road (Bermuda Street), Q Super Centre access (Mermaid Waters), improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 1882808 | Southport - Burleigh Road, Clear Island Waters to Burleigh Heads, planning |  | ● |  | Underway | - | - |  |
| 1192281 | Southport - Burleigh Road and Markeri Street, upgrade intersection |  | ● |  | Underway | - | - | Project scope, cost and timing subject to further planning. |
| 3048461 | Southport - Burleigh Road and Slayter Avenue, improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 |  |
| 3049063 | Southport - Nerang Road and Ashmore Road (Ashmore), undertake safety improvements |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3049817 | Southport - Nerang Road, Minnie Street and Anne Street (Southport), improve intersection |  | ● |  | ✔ | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 2613362 | Springwood Connection Road (Wembley Road) and Mayes Avenue, improve intersection |  | ● |  | ✔ | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 2613366 | Tallebudgera Creek Road and Old Coach Road, improve intersection |  | ● |  | Underway | Late 2025 | Mid 2026 | Safer Roads Sooner Program |
| 3440418 | Tamborine - Oxenford Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Mid 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 3135496 | Tamborine - Oxenford Road, Regatta Avenue East to Gray Willow Boulevard, improve safety and capacity, planning |  | ● |  | Mid 2025 | - | - |  |
| 3515562 | Tamborine Mountain Road (Tamborine), undertake safety improvements |  | ● |  | Underway | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3439763 | Tamborine Mountain Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 3515461 | Tugun - Currumbin Road (Stewart Road) (Currumbin), undertake safety improvements |  | ● |  | Underway | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3050176 | Waterford - Tamborine Road (Logan Village), undertake safety improvements |  | ● |  | ✔ | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 2688576 | Waterford - Tamborine Road, Stegemann Road to Logan Village, planning |  | ● |  | Underway | - | - |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1776678 | Coomera Connector (Stage 1), Coomera to Nerang | 1,513,000 | 1,987,000 |  | 3,500,000 | 1,498,181 | 610,000 | 1,391,819 | Project subject to further negotiation with the Australian Government. |
| 938148 | Gold Coast Light Rail (Stage 3), Broadbeach South to Burleigh Heads | 395,600 | 1,043,300 | 110,100 | 1,549,000 | 1,081,292 | 360,000 | 107,708 | This project is being delivered as a Public Private Partnership. Funding splits under negotiation with Australian Government. |
| 852582 | Pacific Motorway, Varsity Lakes (Exit 85) to Tugun (Exit 95) upgrade | 750,000 | 750,000 |  | 1,500,000 | 1,282,082 | 100,000 | 117,918 |  |
| 2316082 | New Gold Coast Stations (Pimpama, Hope Island and Merrimac) |  | 500,000 |  | 500,000 | 361,534 | 138,466 |  | Includes an agreed contribution from Queensland Rail of $73 million. |
| B07079 | European Train Control System Level 2 upgrades, Beenleigh to Varsity Lakes |  | 339,000 |  | 339,000 | 52,900 | 166,900 | 119,200 | This project is being delivered by the Department of Transport and Main Roads. |
| 1452806 | Cunningham Highway (Ipswich - Warwick), 2020 Disaster Recovery Funding Arrangements reconstruction works | 205,650 | 68,550 |  | 274,200 | 217,542 | 56,658 |  | Funding administered by the Queensland Reconstruction Authority. |
| B06695 | Queensland Train Manufacturing Program Enabling works |  | 246,900 |  | 246,900 | 30,838 | 54,926 | 161,136 | The Ormeau Mainline Connection Works and Ormeau Feeder Substation have been merged to form Queensland Train Manufacturing Program Enabling works. |
| 1490266 | Loganlea train station relocation | 89,380 | 84,380 |  | 173,760 | 59,617 | 65,028 | 49,115 | Includes an agreed contribution from Queensland Rail. |
| 1776871 | Mount Lindesay Highway (Brisbane - Beaudesert), Johanna Street to South Street (Jimboomba), duplication | 63,400 | 31,600 |  | 95,000 | 26,879 | 33,121 | 35,000 |  |
| 1748742 | Gold Coast Light Rail (Stage 4), Burleigh Heads to Coolangatta, planning |  | 15,000 | 15,000 | 30,000 | 10,770 | 5,300 | 4,600 | Gold Coast City Council contribution includes both financial and in-kind to a total $30 million planning. |
| GC6 | Spit Masterplan (Southport), northern end of Main Beach, implement spit masterplan (Gold Coast Waterways Authority) |  | 24,236 |  | 24,236 | 15,953 | 3,057 | 5,226 | This capital value makes up part of the overall $60 million Spit Master Plan works program being implemented by GCWA and other delivery entities. |
| 709455 | Brisbane - Beenleigh Road, Kingston Road and Compton Road, upgrade intersection |  | 21,400 |  | 21,400 | 9,946 | 10,054 | 1,400 |  |
| 1489367 | Beaudesert - Beenleigh Road, Milne Street to Tallagandra Road, duplicate to four lanes | 10,000 | 10,000 |  | 20,000 | 8,206 | 10,794 | 1,000 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. Funding splits under negotiation. |
| 1621576 | Gold Coast Light Rail (Stage 3), Broadbeach South to Burleigh Heads, construct cycleway |  | 10,000 | 10,000 | 20,000 | 13,832 | 6,168 |  |  |
| 2023478 | Loganlea train station, upgrade park 'n' ride | 1,987 | 15,000 |  | 16,987 | 5,946 | 6,796 | 4,245 |  |
| 3006608 | Kerry Road (Kerry), realignment, strengthen and widen pavement | 5,000 |  | 4,601 | 9,601 |  | 5,000 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 3006565 | Hinchcliffe Drive (Kooralbyn), replace bridge | 5,000 |  | 3,097 | 8,097 | 2,000 | 3,000 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2749642 | Stapylton - Jacobs Well Road, Christensen Road to Woolshed Road, planning |  | 4,000 |  | 4,000 | 2,600 |  | 1,400 |  |
| 2613343 | Nerang Connection Road (Ferry Street) and Nerang Street, improve intersection |  | 3,582 |  | 3,582 | 1,868 | 1,292 | 422 | Safer Roads Sooner Program |
| 3333506 | Logan bus service growth infrastructure improvements |  | 2,500 |  | 2,500 | 500 | 700 | 1,300 |  |
| 2681768 | Beenleigh Connection Road, Main Street, Martens Road, M1 Exit 35, improve roundabout, planning |  | 2,000 |  | 2,000 | 500 | 1,000 | 500 |  |
| 2616650 | Bumstead Road and Julie Street, improve intersection | 2,000 |  |  | 2,000 | 490 | 1,510 |  | Australian Government Black Spot Program |
| 2607288 | Hope Island Road, Harbour Quays Drive to Gold Coast Highway intersection, install pedestrian facilities |  | 1,985 |  | 1,985 | 543 | 942 | 500 |  |
| 3049818 | Hein Road (Buccan), Section A, undertake safety improvements | 1,950 |  |  | 1,950 | 975 | 975 |  | Australian Government Black Spot Program |
| 3515012 | Mystery Road (Guanaba), undertake safety improvements | 1,900 |  |  | 1,900 |  | 1,900 |  | Australian Government Black Spot Program |
| 3515011 | West Mount Cotton Road (Cornubia), undertake safety improvements | 1,850 |  |  | 1,850 |  |  | 1,850 | Australian Government Black Spot Program |
| 3049819 | Hein Road, The Aspect to Stegemann Road (Buccan), Section B, undertake safety improvements | 1,740 |  |  | 1,740 | 870 | 870 |  | Australian Government Black Spot Program |
| 3555799 | Gold Coast - Springbrook Road, Austinville, upgrade causeway, pre-construction |  | 1,500 |  | 1,500 | 375 | 375 | 750 |  |
| 2352560 | Pacific Motorway, Exit 45 (North) Ormeau, business case | 750 | 750 |  | 1,500 |  | 750 | 750 |  |
| 3514866 | Kooralbyn Road (Laravale), undertake safety improvements | 1,495 |  |  | 1,495 |  | 500 | 995 | Australian Government Black Spot Program |
| 3049816 | Mundoolun Road (Mundoolun), undertake safety improvements | 1,480 |  |  | 1,480 | 740 | 740 |  | Australian Government Black Spot Program |
| 3518059 | Camp Creek Road (Glenapp), upgrade level crossing | 1,250 |  |  | 1,250 | 250 | 1,000 |  | Australian Government Regional Level Crossing Upgrade Fund |
| 2613152 | Springwood Connection Road (Wembley Road) and Ewing Road, improve intersection |  | 1,200 |  | 1,200 | 417 | 411 | 373 | Safer Roads Sooner Program |
| 2613354 | Springwood Connection Road (Wembley Road), Railway Parade and Jacaranda Avenue, improve intersection |  | 1,200 |  | 1,200 | 454 | 382 | 364 | Safer Roads Sooner Program |
| 3515041 | Kokoda Street and York Street intersection (Beenleigh), improve intersection | 1,080 |  |  | 1,080 |  | 20 | 1,060 | Australian Government Black Spot Program |
| 2613242 | Gold Coast - Springbrook Road (Railway Street), Mudgeeraba, install pedestrian facilities |  | 1,000 |  | 1,000 | 163 | 737 | 100 |  |

South Coast 2025–26 FY total investment: $2 billion 2026–27 FY total investment: $1.5 billion 2027–28 to 2028–29 FY total investment: $1.3 billion South Coast total investment over four years (2025–26 to 2028–29): $4.8 billion 5

Metropolitan

## Key facts

2,974 km2 Area covered by location 1

31.89% Population of Queensland 1

437 km Other state-controlled road network

90 km National Land Transport Network 2

88 km National rail network 2

## Contact details

Office: Brisbane

Address: 313 Adelaide Street | Brisbane | Qld 4000

Postal: PO Box 70 | Brisbane | Qld 4000

Phone: (07) 3066 4222

Email: metropolitanregion@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# Metropolitan

## Planned investments

### Projects: $1 billion plus

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1510417 | Gateway Motorway, Bracken Ridge to Pine River upgrade | ● | ● |  | ✔ | Underway | 2026-27 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |

### Projects: $250 million – $1 billion

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1488479 | Boundary Road (Coopers Plains), upgrade rail level crossing, funding allocation | ● | ● | ● | Underway | - | - |  |
| 1509103 | Bruce Highway (Brisbane - Gympie), Gateway Motorway to Dohles Rocks Road upgrade (Stage 1) | ● | ● |  | ✔ | Underway | 2025-26 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |
| 1572882 | Warrego Highway (Ipswich - Toowoomba) and Mount Crosby Road interchange | ● | ● |  | ✔ | 2026-27 | 2027-28 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3573238 | Albany Creek Sub-Arterial Road (Aspley - Albany Creek), road safety audit |  | ● |  | Mid 2025 | - | - | Safer Roads, Better Transport Initiative |
| 1815511 | Bowen Bridge Road to Exhibition Station, upgrade rail pedestrian connection |  | ● |  | Underway | - | - |  |
| B06465 | Breakfast Creek Bridge Replacement |  | ● |  | Underway | - | - |  |
| 3594937 | Bridges for Brisbane, Toowong - St Lucia to West End Bridge, business case | ● |  |  | - | - | - | Grant to Local Government. |
| 3590828 | Brisbane Metro expansion, business case | ● |  |  | Late 2025 | - | - | Tripartite agreement with Australian Government, Queensland Government and Brisbane City Council, with costing to be subject to negotiation. |
| 3454118 | Cabbage Tree Creek Harbour, channel entrance, dredging |  | ● |  | Mid 2026 | 2026-27 | 2026-27 |  |
| 1582984 | Cannon Hill Shopping Centre, upgrade bus station |  | ● |  | Underway | - | - |  |
| 2605820 | Cavendish Road rail level crossing (Coorparoo), funding allocation | ● |  |  | Underway | - | - |  |
| 3115009 | Centenary Motorway (Darra to Yamanto), planning |  | ● |  | 2025-26 | - | - |  |
| 3249110 | Centenary Motorway (Yamanto - Ellen Grove), active transport crossing, planning |  | ● |  | Underway | - | - |  |
| 8799 | Chermside bus stop, construct southbound platform |  | ● | ● | ✔ | Early 2026 | 2026-27 | The project is in the post-business case stage, with cost and timing subject to confirmation following market engagement and consideration. |
| 2781657 | Cleveland - Redland Bay Road, Anita Street to Giles Road, duplicate lanes |  | ● |  | Underway | 2026-27 | 2027-28 |  |
| 2420128 | Coorparoo Level Crossing precinct, Cavendish Road and Stanley Street East, planning | ● | ● |  | Late 2025 | - | - |  |
| B06622 | Cross River Rail Tunnel Maintenance Plant |  | ● |  | ✔ | Underway | Mid 2026 |  |
| 3374814 | Cunningham Highway interchanges upgrades – Ripley Road and Swanbank Road interchange, planning | ● | ● |  | 2025-26 | - | - | Cunningham Highway Planning Package |
| 3614901 | Dunwich (Gumpi) Ferry Terminal upgrade, funding allocation | ● | ● |  | Underway | 2028-29 | 2028-29 | SEQ City Deal |
| 3552704 | Grey Street bikeway, Sidon Street to Russell Street, detailed design separated cycle track |  | ● | ● | 2026-27 | - | - |  |
| 3594656 | Gympie Arterial Road and Beams Road (Carseldine), upgrade intersection |  | ● |  | 2025-26 | 2025-26 | 2026-27 | Safer Roads, Better Transport Initiative |
| 2275860 | Gympie Arterial Road, Kedron to Bald Hills, planning | ● | ● |  | Underway | - | - |  |
| 2384603 | Gympie Arterial Road, Telegraph Road to Strathpine Road, improve drainage |  | ● |  | ✔ | Mid 2026 | 2026-27 |  |
| 3655457 | Gympie Road Planning Program |  | ● |  | Mid 2026 | - | - |  |
| 2604930 | Ipswich to Springfield rail line, business case | ● | ● | ● | Late 2025 | - | - | Project scope, cost and timing subject to further planning and negotiation with funding partners. |
| 1160465 | Linkfield Road Overpass upgrade | ● | ● |  | ✔ | 2025-26 | 2026-27 | The project is in the post-business case stage, with cost and timing subject to confirmation following market engagement and consideration. |
| 3595106 | Moggill Sub-Arterial Road, Kenmore roundabout and Our Lady of the Rosary intersection, safety improvements |  | ● |  | Underway | 2026-27 | 2027-28 | Safer Roads, Better Transport Initiative |
| 3598421 | Moggill Sub-Arterial Road, Moggill District Sports Park and 444 Bus extension, footpath |  | ● |  | Underway | 2025-26 | 2026-27 |  |
| 3247455 | Moggill Sub-Arterial Road, Witton Road to the Centenary Motorway off ramp (Chapel Hill), active transport design and construction |  | ● |  | Underway | - | - |  |
| 3596733 | Mount Cotton Road and Valley Way intersection, upgrade |  | ● |  | Underway | 2026-27 | 2027-28 | Safer Roads, Better Transport Initiative |
| 3628092 | Prebble Street Bikeway, Prebble Street to Maibry Street, construct active transport facilities |  | ● |  | Underway | 2026-27 | 2027-28 | Project scope, timing and funding subject to negotiation with Brisbane City Council. |
| 2384648 | Riverview - Moggill Ferry Road, River Road to Brisbane River, improve drainage, pavement stabilisation and strengthening |  | ● |  | ✔ | 2025-26 | 2026-27 |  |
| B06737 | Roma Street surface station integration |  | ● |  | Underway | - | - | This project is being delivered by the Department of Transport and Main Roads. |
| 3527126 | Safety and critical maintenance upgrade, planning |  | ● |  | 2026-27 | - | - |  |
| 3594497 | Stafford Road and South Pine Road intersection (Everton Park), upgrade |  | ● |  | Underway | 2026-27 | 2027-28 | Safer Roads, Better Transport Initiative |
| B06692 | Train Crew Capacity Upgrades |  | ● |  | Underway | - | - |  |
| 1583698 | Upper Mount Gravatt Busway Station, upgrade accessibility |  | ● |  | Underway | - | - |  |
| 3181839 | Veloway 1 (V1) Cycleway, Birdwood Road cycle bridge and approaches, construction |  | ● |  | Underway | - | - |  |
| 3214366 | Warrego Highway (Ipswich - Toowoomba), Bremer River Bridge, strengthening | ● | ● |  | ✔ | 2025-26 | 2025-26 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |
| 3369881 | Weinam Creek Priority Development Area carpark, funding allocation |  | ● |  | Underway | - | - |  |
| 2635585 | Western Arterial Road (Toowong - Everton Park), Wardell Street Ramp and Pickering Street, improve safety |  | ● |  | ✔ | Underway | 2026-27 | Safer Roads Sooner Program |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B04735 | European Train Control System Signalling Program: Phase 1 (Pilot line, Tunnel, and Sector 1 to Moorooka) |  | 1,318,323 |  | 1,318,323 | 788,380 | 190,200 | 339,743 | This project is being delivered by Cross River Rail Delivery Authority and Department of Transport and Main Roads with support from Queensland Rail. This is the same project as European Train Control Systems Level 2, but also includes new cyber security/Operational readiness scope, full integration with other Cross River Rail contract schedules to Moorooka, and addresses inflationary signalling costs. |
| B05732 | Clapham Yard Stabling (Moorooka), construct stabling yard |  | 692,728 |  | 692,728 | 253,270 | 122,386 | 317,072 | This project is being delivered by Cross River Rail Delivery Authority. |
| 669801 | Centenary Bridge Upgrade | 139,250 | 214,250 |  | 353,500 | 179,013 | 65,000 | 109,487 | Funding splits under negotiation with Australian Government. |
| 1677748 | Brisbane Metro, funding allocation | 351,500 |  |  | 351,500 | 346,500 | 5,000 |  | Funding commitment towards Brisbane City Council's Brisbane Metro project. |
| B05735 | Mayne Yard Accessibility, upgrade vehicle and pedestrian access |  | 300,432 |  | 300,432 | 188,877 | 111,556 |  | This project is being delivered by Cross River Rail Delivery Authority. |
| 2248719 | Beams Road (Carseldine and Fitzgibbon), upgrade rail level crossing | 56,240 | 138,760 | 40,000 | 235,000 | 100,043 | 56,041 | 78,917 |  |
| B05734 | Station Upgrades Fairfield to Salisbury |  | 203,371 |  | 203,371 | 108,381 | 94,989 |  | This project is being delivered by Cross River Rail Delivery Authority. |
| B05099 | Buranda train station, Arne Street (Woolloongabba), upgrade station |  | 70,079 |  | 70,079 | 50,954 | 19,125 |  |  |
| B06066 | Morningside train station, Waminda Street, upgrade station |  | 68,025 |  | 68,025 | 64,749 | 3,276 |  |  |
| 1213128 | Lindum rail level crossing, funding allocation | 65,000 |  |  | 65,000 |  |  | 65,000 |  |
| B06065 | Lindum train station, Sibley Road, upgrade station |  | 62,381 |  | 62,381 | 61,316 | 1,065 |  |  |
| 2330976 | Lindum rail level crossing, upgrade signalisation, funding allocation | 20,000 | 10,000 | 10,000 | 40,000 | 12,350 | 9,325 | 8,325 | This project is led by Brisbane City Council, with final cost subject to the completion of planning and negotiation with funding partners. |
| 1818471 | Shaftston Avenue bikeway, Mowbray Park to Deakin Street underpass, construct bikeway facilities |  | 22,500 | 17,500 | 40,000 | 1,813 | 2,188 | 18,500 |  |
| 2369175 | Ipswich Motorway (Cunningham Arterial Road), Rocklea to Darra, remaining sections, planning | 12,500 | 12,500 |  | 25,000 | 16,800 | 4,500 | 3,700 |  |
| 1500732 | Port of Brisbane, planning | 20,000 |  |  | 20,000 | 8,256 | 500 | 11,244 | Australian Government Major Projects Business Case Fund, recognising in-kind contribution from the Queensland Government. |
| 1779625 | Hamilton Road and Western Avenue (Prince Charles Hospital entrance), improve intersection |  | 11,000 | 1,000 | 12,000 |  | 7,000 | 4,000 | Includes Safer Roads, Better Transport Initiative funding. |
| 2311859 | Inner Northern Busway, Roma Street, improve bus station |  | 12,000 |  | 12,000 | 10,000 | 2,000 |  |  |
| 1244277 | Samford Sub-Arterial Road (Samford Road) and Glen Holm Street, upgrade intersection |  | 12,000 |  | 12,000 | 7,624 | 1,834 | 2,542 |  |
| 3601106 | Sylvan Road, Western Freeway Bikeway to Bicentennial Bikeway, construct bikeway | 5,000 |  | 7,000 | 12,000 |  | 500 | 4,500 | Australian Government Active Transport Fund |
| 2655724 | Centenary Motorway Upgrade, planning | 10,000 |  |  | 10,000 | 9,020 | 980 |  |  |
| 3553600 | Melbourne Street bikeway, current Brisbane Metro works to Boundary Street, extend bikeway |  | 9,600 |  | 9,600 | 720 | 240 | 8,640 |  |
| 1619865 | Cunningham Highway (Ipswich - Warwick), Ipswich - Rosewood Road intersection, planning | 7,200 | 1,800 |  | 9,000 | 2,250 | 2,000 | 4,750 | Cunningham Highway Planning Package |
| 2340520 | Moorooka bus rail interchange, upgrade |  | 8,000 |  | 8,000 | 3,348 | 1,668 | 2,984 |  |
| 3323562 | Purga School Road, Purga Creek (Purga), replace bridge | 5,000 |  | 2,976 | 7,976 |  | 5,000 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 3333542 | Ipswich bus service growth infrastructure improvements |  | 6,270 |  | 6,270 | 1,025 | 1,851 | 3,395 |  |
| 2694693 | Wallaby Road (Redland Bay), construct three lane boat ramp with floating walkway |  | 3,228 | 2,712 | 5,940 | 2,093 | 3,847 |  |  |
| 3364693 | Mansfield school precinct, active transport improvements and upgrades |  | 2,500 | 2,500 | 5,000 | 500 | 1,000 | 1,000 |  |
| 2393196 | Bicentennial Bikeway, Kurilpa Bridge to Victoria Bridge, design active transport upgrades |  | 4,550 |  | 4,550 | 2,883 | 1,667 |  |  |
| 3593888 | Bremer River, second river crossing, business case |  | 4,000 |  | 4,000 |  | 500 | 3,500 | Safer Roads, Better Transport Initiative |
| 2682222 | Cleveland Line Upgrade, planning |  | 4,000 |  | 4,000 | 1,000 | 500 | 2,500 |  |
| 3088381 | Illaweena Street, Stretton State College, upgrade carpark |  | 1,800 | 1,800 | 3,600 | 900 | 900 |  |  |
| 2384694 | Ipswich - Rosewood Road (John Street), improve flood resilience, planning and design |  | 3,000 |  | 3,000 | 1,000 | 2,000 |  |  |
| 3031443 | Capalaba - Cleveland Road (Shore Street West) and Gordon Street intersection (Ormiston), improve intersection |  | 2,805 |  | 2,805 | 496 | 2,309 |  | Safer Roads Sooner Program |
| 3517117 | East-West Arterial (Junction Road), Morrison Road and Park Avenue (Clayfield) intersection, upgrade safety |  | 2,300 |  | 2,300 |  | 450 | 1,850 | Safer Roads Sooner Program |
| 3031850 | Ipswich - Cunningham Highway Connection Road (East Street), Mansfield Place and Olga Street, undertake safety improvements |  | 2,233 |  | 2,233 | 428 | 1,805 |  |  |
| 2152631 | Gympie Arterial Road and Murphy Road intersection, Downfall Creek Bridge, planning |  | 2,128 |  | 2,128 | 1,848 | 280 |  |  |
| 3517082 | East-West Arterial Road (Stafford Road), Appleby Road and Shand Street (Stafford) intersection, upgrade safety |  | 2,125 |  | 2,125 |  | 277 | 1,848 | Safer Roads Sooner Program |
| 3628230 | Rode Road, McDowall State School, undertake safety improvements |  | 2,000 |  | 2,000 |  | 500 | 1,500 |  |
| 8783 | Brisbane Mesoscopic AIMSUN Model |  | 1,612 |  | 1,612 | 1,110 | 128 | 375 |  |
| 3517078 | Centenary Motorway (Yamanto - Ellen Grove) (Springfield and Ripley), install ATLM and RRPMs |  | 1,600 |  | 1,600 |  | 1,600 |  | Safer Roads Sooner Program |
| 1882788 | Metropolitan Region, development of safety projects, planning |  | 1,600 |  | 1,600 | 1,100 | 500 |  |  |
| 2821602 | Moreton Bay Cycleway, Murarrie to Wynnum, planning |  | 1,500 |  | 1,500 | 600 | 900 |  |  |
| 3517160 | St Pauls Terrace and Quarry Street (Fortitude Valley), improve intersection | 1,421 |  |  | 1,421 |  | 1,421 |  | Australian Government Black Spot Program |
| 2486066 | Wellington Point Main Road Jetty, repairs |  | 1,275 |  | 1,275 | 679 | 596 |  |  |
| 3517085 | Birkdale Road (Moreton Bay Road), Capalaba Central Shopping Centre (Capalaba), intersection safety upgrades |  | 1,267 |  | 1,267 |  | 100 | 1,167 | Safer Roads Sooner Program |
| 3517086 | Sandgate Sub-Arterial Road (Braun Street to Deagon Deviation), Board Street and Depot Road, improve intersection |  | 1,243 |  | 1,243 |  | 210 | 1,034 | Safer Roads Sooner Program |
| 2374644 | Brisbane Metro, South Bank Transport Study, planning | 333 | 333 | 333 | 1,000 |  | 667 |  |  |

Metropolitan 2025–26 FY total investment: $1.3 billion 2026–27 FY total investment: $1.4 billion 2027–28 to 2028–29 FY total investment: $2 billion Metropolitan total investment over four years (2025–26 to 2028–29): $4.7 billion 5

North Coast

## Key facts

10,539 km2 Area covered by location 1

17.59% Population of Queensland 1

1,252 km Other state-controlled road network

129 km National Land Transport Network 2

127 km National rail network 2

## Contact details

Office: Buderim

Address: 50 Wises Road | Buderim | Qld 4556

Postal: PO Box 1600 | Maroochydore | Qld 4558

Phone: (07) 5451 7055

Email:  northcoast@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# North Coast

## Planned investments

### Projects: $1 billion plus

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3024759 | The Wave (Stage 1) | ● | ● |  | ✔ | Underway | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. Stage 1 is expected to cost between $5.5 billion to $7 billion, with cost estimates to be finalised following further design development, market engagement and procurement. |

### Projects: $250 million – $1 billion

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2588655 | Bruce Highway (Brisbane - Gympie), Anzac Avenue to Uhlmann Road upgrade, funding allocation | ● | ● |  | Underway | 2027-28 | 2028-29 | The project is in the pre-business case stage, with scope, cost and timing subject to further planning and business case development, and consideration. |
| 3644598 | Caboolture - Bribie Island Road, Bribie Island bridge, design and early works |  | ● |  | Underway | - | - | The overall Bribie Island Bridge project is estimated to be in the $250 million to $1 billion category with the final cost to be determined post completion of design. Existing funding will complete design and begin early works. |
| 3582510 | Caloundra Congestion Busting Plan, funding allocation |  | ● |  | Underway | - | - | Safer Roads, Better Transport Initiative |
| 2007574 | Sunshine Motorway, Mooloolah River Interchange Upgrade (Stage 1) | ● | ● |  | Underway | Late 2025 | 2026-27 | Project scope, cost and timing subject to further planning and negotiation with funding partners. |

Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3053550 | Beerburrum Road, Twin View Road and English Street (Elimbah) intersection, improve safety |  | ● |  | Underway | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 3203844 | Beerburrum to Landsborough (Stage 1), Beerwah to Glass House, construct active transport facilities |  | ● |  | Underway | - | - |  |
| 2295870 | Beerburrum to Nambour Rail Upgrade, duplication study | ● | ● |  | Underway | - | - |  |
| 3053007 | Brighton - Redcliffe Road (Hornibrook Esplanade) and Oxley Avenue (Woody Point) intersection, improve safety |  | ● |  | Underway | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 3591175 | Brisbane - Woodford Road (Mount Mee Road), Dayboro to D'Aguilar, planning |  | ● |  | Early 2026 | - | - | Safer Roads, Better Transport Initiative |
| 3586523 | Brisbane Valley Highway (Ipswich - Harlin), pavement strengthening |  | ● |  | ✔ | Mid 2025 | Late 2025 | Safer Roads, Better Transport Initiative |
| 3548298 | Brisbane Valley Highway Safety Upgrades, funding allocation | ● | ● |  | ✔ | ✔ | Late 2025 |  |
| 3217683 | Bruce Highway (Brisbane - Gympie), Gateway Motorway to Dohles Rocks Road upgrade (Stage 2), detailed design | ● | ● |  | Underway | - | - | The project has a business case, with scope, cost and timing subject to further project development, site investigations, consideration and funding contribution negotiation with the Australian Government. |
| 1779573 | Caboolture - Bribie Island Road, Hickey Road to King Johns Creek, upgrade | ● | ● |  | Underway | 2026-27 | 2027-28 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration and negotiation with the Australian Government, including funding splits. |
| 3572159 | Caboolture River Road, Gregor Road to Phelps Road (Upper Caboolture), undertake safety improvements | ● |  | ● | - | - | - | Australian Government Safer Local Roads and Infrastructure Program |
| 3552684 | Clive Street (Erskine Street to Chatham Street), construct shared path |  | ● | ● | - | - | 2026-27 |  |
| 3552418 | Clontarf - Anzac Avenue Road (Elizabeth Avenue) and Oasis Court intersection (Clontarf), install traffic signals |  | ● |  | Underway | 2026-27 | 2026-27 |  |
| 3551750 | Clontarf - Anzac Avenue Road (Elizabeth Avenue), Snook Street and King Street intersection (Clontarf), remove slip lanes |  | ● |  | Underway | 2026-27 | 2026-27 |  |
| 2383091 | Coominya Connection Road, Buaraba Creek, replace timber bridge |  | ● |  | ✔ | - | - | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |
| 3333988 | D'Aguilar Highway (Caboolture - Kilcoy) and Ironbark Drive intersection, improve safety |  | ● |  | Underway | Mid 2025 | Late 2025 |  |
| 3333942 | D'Aguilar Highway (Caboolture - Kilcoy) and Lord Lane intersection, improve safety |  | ● |  | Underway | Mid 2025 | Mid 2025 |  |
| 3579951 | D'Aguilar Highway (Caboolture - Kilcoy), upgrade intersections |  | ● |  | Late 2025 | 2026-27 | 2026-27 | Safer Roads, Better Transport Initiative |
| 3552227 | D'Aguilar Highway (Caboolture - Kilcoy), Warmuran State School, signalise pedestrian crossing |  | ● |  | Underway | 2026-27 | 2026-27 |  |
| 3054303 | Deception Bay Road, Bay Avenue and Moreton Downs Drive intersection, improve safety |  | ● |  | Underway | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 3552773 | Emu Mountain Road (Old Emu Mountain Road to David Low Way), construct shared path |  | ● | ● | Underway | Early 2026 | 2026-27 | Project scope, timing and funding subject to negotiation with Sunshine Coast Council. |
| 3580519 | Kilcoy - Beerwah Road, upgrade B-Double route |  | ● |  | Underway | Mid 2026 | 2026-27 | Safer Roads, Better Transport Initiative |
| 2383345 | Kin Kin Road, Sallwood Court to Turnbull Road, strengthen and widen pavement |  | ● |  | Underway | Mid 2026 | 2026-27 |  |
| 2383346 | Kin Kin Road, Williams Road to Western Branch Road, strengthen and widen pavement |  | ● |  | Underway | Mid 2026 | 2026-27 |  |
| 2263305 | Landsborough – Maleny Road and Maleny - Montville Road, upgrade intersection, business case |  | ● |  | Underway | - | - |  |
| 3589031 | Landsborough - Maleny Road and Maleny - Montville Road intersection, improve safety |  | ● |  | Underway | 2027-28 | 2027-28 |  |
| 3550740 | Maroochydore - Mooloolaba Road (Alexandra Parade) and Mayfield Street intersection, install traffic signals |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3295884 | Maroochydore - Noosa Road (David Low Way) and Mudjimba Esplanade intersection, improve safety |  | ● |  | Underway | Late 2025 | Early 2026 |  |
| 3554084 | Mooloolaba Road and Mayfield Street intersection (Alexandra Headland), undertake safety improvements |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 845329 | Mooloolaba Road, Syd Lingard Drive to Tantula Road West, upgrade intersection |  | ● |  | Underway | Mid 2025 | Late 2025 | Includes Safer Roads, Better Transport Initiative funding. |
| 3571136 | Mount Mee Road, Terrors Creek (Dayboro), construct active transport bridge | ● |  | ● | - | - | - | Australian Government Active Transport Fund |
| 3591080 | Nambour Connection Road and Diddillibah Road intersection, improve safety |  | ● |  | Underway | - | - | Safer Roads, Better Transport Initiative. Project scope, cost and timing subject to further planning. |
| 3552022 | Noosa River, construct new boat infrastructure |  | ● |  | Underway | 2026-27 | 2027-28 | Safer Roads, Better Transport Initiative |
| 3572326 | O'Mara Road, Oakey Flat Road and Stone Ridge Boulevard (Narangba), rehabilitate and widen pavement | ● |  | ● | - | - | - | Grant to Local Government. Australian Government Safer Local Roads and Infrastructure Program. |
| 3551127 | Pomona Connection Road (Reserve Street) and Kin Kin Road (Factory Street) (Pomona), improve pedestrian safety |  | ● |  | Underway | Mid 2026 | 2026-27 |  |
| 3586842 | Pumicestone Road to Wamuran rail trail head, upgrade and construct new pathway |  | ● |  | Underway | - | - | Safer Roads, Better Transport Initiative |
| 3334286 | South Pine Road and Strathpine - Samford Road (Eaton’s Crossing Road) intersection, improve safety |  |  | ● | Underway | 2026-27 | 2026-27 |  |
| 2683782 | Sunshine Motorway (Mooloolaba - Peregian), David Low Way to Yandina - Coolum Road duplication, business case |  | ● |  | Early 2026 | - | - |  |
| 3587043 | Sunshine Motorway (Mooloolaba - Peregian), West Coolum Road, upgrade interchange |  | ● |  | Underway | 2027-28 | 2027-28 | Safer Roads, Better Transport Initiative. Project scope, cost and timing subject to further planning. |
| 2356108 | Sunshine Motorway (Tanawha - Mooloolaba), Dixon Road to Mooloolah River interchange, business case | ● | ● |  | Underway | - | - | Project scope, cost and timing subject to further planning and negotiation with the Australian Government. |
| 3590527 | Terrors Creek, improve active transport safety |  | ● |  | Underway | - | - | Safer Roads, Better Transport Initiative |
| 3609027 | Tewantin Bypass, Beckmans Road, early works |  | ● |  | Mid 2026 | 2028-29 | 2028-29 | Safer Roads, Better Transport Initiative |
| 3557421 | The Wave (Stage 2 and 3), planning and market readiness |  | ● |  | Underway | - | - |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 858087 | Beerburrum to Nambour Rail Upgrade (Stage 1) | 616,700 | 387,491 |  | 1,004,191 | 243,040 | 284,561 | 476,591 |  |
| 1739444 | Bruce Highway (Brisbane - Gympie), Dohles Rocks Road to Anzac Avenue upgrade (Stage 1) | 232,000 | 58,000 |  | 290,000 | 81,167 | 82,000 | 126,833 |  |
| 1158882 | Caboolture - Bribie Island Road Upgrade Program | 28,915 | 19,315 |  | 48,230 | 19,124 | 15,000 | 14,106 |  |
| 2046348 | North Brisbane - Bruce Highway Western Alternative, planning | 10,000 | 10,000 |  | 20,000 | 10,376 | 700 | 8,924 | Australian Government Major Projects Business Case Fund |
| 2349359 | Bruce Highway (Brisbane - Gympie), Anzac Avenue to Uhlmann Road upgrade, business case | 9,600 | 2,400 |  | 12,000 | 11,234 | 766 |  |  |
| 2348820 | Bruce Highway (Brisbane - Gympie), Buchanan Road to Caboolture - Bribie Island Road upgrade, business case | 9,600 | 2,400 |  | 12,000 | 9,403 | 268 | 2,329 |  |
| 3006253 | McCulkins Lane and Muckerts Lane (Fernvale), strengthen and widen pavement | 5,000 |  | 5,003 | 10,003 | 416 | 1,834 | 2,751 | Australian Government Safer Local Roads and Infrastructure Program |
| 2349159 | Bruce Highway (Brisbane - Gympie), Uhlmann Road to Buchanan Road upgrade, business case | 8,000 | 2,000 |  | 10,000 | 8,340 | 1,660 |  |  |
| 1824074 | Memorial Avenue (Tewantin), Doonella Lake bridge, replace bridge | 4,977 |  | 4,977 | 9,953 |  | 2,139 | 2,837 | Australian Government Safer Local Roads and Infrastructure Program |
| 2684020 | Tewantin Bypass, Beckmans Road, planning |  | 8,500 |  | 8,500 | 1,100 | 3,500 | 3,900 |  |
| 2615407 | Neurum Road (Villeneuve), Lester Kropp Bridge, replace bridge | 5,000 |  | 2,274 | 7,274 | 152 | 1,912 | 2,937 | Australian Government Safer Local Roads and Infrastructure Program |
| 1682050 | Mooloolaba Harbour entrance, dredging and bed levelling |  | 5,080 | 570 | 5,650 | 5,150 | 500 |  |  |
| 1868964 | Maroochydore - Noosa Road (David Low Way), Bli Bli bridge upgrade, planning |  | 3,030 |  | 3,030 | 1,600 | 1,430 |  |  |
| 3360797 | Brisbane Valley Rail Trail, design, replace and retrofit compliant crossings |  | 2,500 |  | 2,500 | 350 | 1,150 | 1,000 |  |
| 3186073 | Forest Hill Fernvale Road and Lowood Minden Road, Sea Eagle Drive to Russell Road, construct shared path |  | 1,200 | 1,200 | 2,400 | 600 | 600 |  |  |
| 3631783 | Woombye - Montville Road, 2025 Disaster Recovery Funding Arrangements reconstruction works | 1,566 | 522 |  | 2,088 | 27 | 2,061 |  | Funding administered by the Queensland Reconstruction Authority. |
| 3043499 | Cotton Tree area pedestrian safety project, undertake safety improvements | 1,773 |  |  | 1,773 | 886 | 886 |  | Australian Government Black Spot Program |
| 3556009 | Neurum Road (Woodford), undertake safety improvements | 1,093 |  |  | 1,093 |  | 800 | 293 | Australian Government Black Spot Program |
| 3555916 | Old Toorbul Point Road (Caboolture), undertake safety improvements | 1,086 |  |  | 1,086 |  | 1,086 |  | Australian Government Black Spot Program |
| 3587596 | North Arm - Yandina Creek Road, North Arm State School, undertake safety improvements |  | 1,000 |  | 1,000 |  | 50 | 950 |  |

North Coast 2025–26 FY total investment: $1.1 billion 2026–27 FY total investment: $1.9 billion 2027–28 to 2028–29 FY total investment: $4.2 billion North Coast total investment over four years (2025–26 to 2028–29): $7.2 billion 5

Wide Bay Burnett

## Key facts

48,503 km2 Area covered by location 1

5.94 % Population of Queensland 1

2,699 km Other state-controlled road network

271 km National Land Transport Network 2

242 km National rail network 2

## Contact details

Office: Bundaberg

Address: 23 Quay Street | Bundaberg | Qld 4670

Postal: Locked Bag 486 | Bundaberg | Qld 4670

Phone: (07) 4154 0200

Email: bundaberg.office@tmr.qld.gov.au

Office: Gympie

Address: 50 River Road | Gympie | Qld 4570

Postal: PO Box 183 | Gympie | Qld 4570

Phone: (07) 5482 0333

Email: gympie.office@tmr.qld.gov.au



See Reference section (Notes for Map Pages) 
for further details.

#### QTRIP 2025-26 to 2028-29

# Wide Bay Burnett

## Planned investments

### Projects: $250 million – $1 billion

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 371601 | Bruce Highway (Gympie - Maryborough), Tiaro Bypass, construct bypass | ● | ● |  | Underway | Early 2026 | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. Funding for the project is subject to further negotiation with the Australian Government. |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2182485 | Booral Road and Boundary Road (Urangan), upgrade intersection |  | ● | ● | ✔ | Late 2025 | Mid 2026 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |
| 3033451 | Booral Road and Doolong South Road (Nikenbah), improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3288157 | Boundary Road and Denman Camp Road (Kawungan), upgrade intersection |  | ● | ● | ✔ | ✔ | Underway |  |
| 3555736 | Bruce Highway (Maryborough – Gin Gin), Walker Street, intersection improvement |  | ● |  | Underway | Late 2025 | 2025-26 | Safer Roads, Better Transport Initiative. The project is in the pre-business case stage, with scope, cost and timing subject to further planning and consideration. |
| 8516 | Bundaberg - Bargara Road, Kalkie to Potters Road, develop active transport facility, planning |  | ● |  | Underway | - | - |  |
| 761820 | Bundaberg - Port Road, Bundaberg - Bargara Road to Port of Bundaberg, planning |  | ● |  | Underway | - | - |  |
| 1219374 | Bundaberg - Bargara Road, upgrade targeted sections | ● | ● |  | 2027-28 | - | - |  |
| 3517361 | Burnett Highway (Gayndah - Monto), Binjour Bowls Club, improve access and undertake safety improvements |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3181439 | Gatakers Bay (Point Vernon), dredge access channel |  | ● |  | Underway | Early 2026 | 2026-27 |  |
| 3330659 | Goodwood Road, various locations, undertake safety improvements |  | ● |  | Underway | Early 2026 | Mid 2026 | High Risk Roads Initiative |
| 3517366 | Gympie - Brooloo Road, Blackgate Road and Meddleton Road (Amamoor), realign intersection |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3517363 | Isis Highway (Bundaberg - Childers), Cane Overpass to Bruce Highway, undertake safety improvements |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3517368 | Isis Highway (Bundaberg - Childers), Hills Road to Philips Road (South Bingera), undertake safety improvements |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3517367 | Isis Highway (Bundaberg - Childers), Wyper Park to Willdora Drive (South Bingera), undertake safety improvements |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3517365 | Isis Highway (Childers - Biggenden) and North South Road intersection, undertake safety improvements |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 2006450 | Maryborough - Hervey Bay Road and Pialba - Burrum Heads Road, upgrade intersection | ● | ● |  | ✔ | Early 2026 | Mid 2026 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. Funding splits under negotiation. |
| 2225933 | Pialba - Burrum Heads Road, O'Regan Creek, upgrade existing floodway |  | ● |  | Underway | Early 2026 | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 3031848 | Targeted Road Safety Program, Rest areas and stopping places, funding allocation |  | ● |  | Underway | Underway | Underway | This is a program with multiple projects at various stages. |
| 3176283 | Walkers Point (Woodgate), upgrade boat ramp |  | ● |  | ✔ | Late 2025 | Early 2026 |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1776639 | Isis Highway (Bundaberg - Childers), various locations, improve safety |  | 41,943 |  | 41,943 | 22,556 | 15,814 | 3,573 | High Risk Roads Initiative |
| 1388289 | D'Aguilar Highway (Yarraman - Kingaroy), Alexander Lane to Bunya Highway, improve safety |  | 31,110 |  | 31,110 | 21,077 | 6,137 | 3,896 | High Risk Roads Initiative |
| 845296 | D'Aguilar Highway (Yarraman - Kingaroy), Bushnell Road to Homley Road, strengthen and widen pavement |  | 11,500 |  | 11,500 | 3,935 | 5,674 | 1,891 |  |
| 3097711 | Isis Highway (Biggenden - Coalstoun Lakes), upgrade Biggenden railway crossing |  | 7,500 |  | 7,500 | 3,451 | 1,430 | 2,619 |  |
| 3229791 | Wallaville Goondoon Road, rehabilitate and widen pavement |  | 2,970 | 3,880 | 6,850 | 9 | 1,168 | 1,793 |  |
| 2891590 | Gayndah - Mount Perry Road, widen and seal |  | 4,050 |  | 4,050 | 2,890 | 176 | 985 | Transport Infrastructure Development Scheme |
| 1113880 | Mellor Street and Station Road, Chapple Street to Bent Street (Gympie), install traffic signals |  | 1,181 | 1,563 | 2,744 | 627 | 243 | 312 |  |
| 1906220 | Copp Road, Pritchard Road and Smerdon Road, widen pavement and improve intersection |  | 1,141 | 1,197 | 2,338 | 481 | 660 |  |  |
| 717532 | Burnett Highway (Eidsvold), construct off-road shared path |  | 2,269 |  | 2,269 | 449 | 1,820 |  |  |
| 3109731 | Owen Cox Street (Poona), upgrade boat ramp and dredge access channel |  | 1,850 |  | 1,850 | 656 | 1,194 |  |  |
| 2746649 | Inglewood Road (Monkland), over the Mary Valley Railway, replace timber bridge | 1,296 |  | 324 | 1,620 | 72 | 1,224 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 3514864 | George Street and Targo Street intersection (Bundaberg), install pedestrian crossings and undertake safety improvements | 1,335 |  |  | 1,335 |  | 1,335 |  | Australian Government Black Spot Program |
| 2746650 | Howe Road (Traveston), Six Mile Creek, replace timber bridge | 1,000 |  | 250 | 1,250 | 60 | 940 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 3367701 | Granville Road (Maaroom), resurface boat ramp |  | 1,200 |  | 1,200 | 240 | 960 |  |  |
| 2274126 | Fraser Coast integrated transport strategy planning |  | 862 | 238 | 1,100 | 435 | 545 | 121 |  |
| 2298689 | Maryborough - Hervey Bay Road, Ibis Boulevard and Fairway Drive, upgrade intersection, business case |  | 700 |  | 700 | 380 | 170 | 150 |  |

Wide Bay Burnett 2025–26 FY total investment: $253 million 2026–27 FY total investment: $218 million 2027–28 to 2028–29 FY total investment: $677 million Wide Bay Burnett total investment over four years (2025–26 to 2028–29): $1.1 billion 5

Darling Downs

## Key facts

79,521 km2 Area covered by location 1

5.65% Population of Queensland 1

3,889 km Other state-controlled road network

644 km National Land Transport Network 2

687 km National rail network 2

## Contact details

Office: Toowoomba

Address: 122 Margaret Street | Toowoomba | Qld 4350

Postal: Locked Bag 1 | Warwick | Qld 4370

Phone: (07) 4639 0777

Email: downsswr.office@tmr.qld.gov.au

Office: Warwick

Address: 306 Wood Street | Warwick | Qld 4370

Postal: Locked Bag 1 | Warwick | Qld 4370

Phone: (07) 4661 6333

Email: downsswr.office @tmr.qld.gov.au




See Reference section (Notes for Map Pages) 
for further details.

#### QTRIP 2025-26 to 2028-29

# Darling Downs

## Planned investments

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3044774 | Bunya Highway (Dalby - Kingaroy) and Patrick Street, upgrade intersection |  | ● |  | ✔ | Mid 2025 | Early 2026 | Safer Roads Sooner Program |
| 1521429 | Cecil Plains - Moonie Road, improve safety on curves |  | ● | ● | - | - | 2027-28 | Grant to Local Government under the Transport Infrastructure Development Scheme. |
| 3044646 | Dalby - Cooyar Road, install guardrail and delineation |  | ● |  | ✔ | Mid 2025 | Early 2026 | Safer Roads Sooner Program |
| 3045066 | Dalrymple Creek Road, Forde Street and Warwick Street intersection (Allora), raised roundabout retrofit |  | ● |  | ✔ | ✔ | Late 2025 | Safer Roads Sooner Program |
| 2614872 | Gatton - Helidon Road (Spencer Street) and William Street intersection, improve safety |  | ● |  | Underway | - | - |  |
| 2615428 | Gore Highway (Millmerran - Goondiwindi), improve safety |  | ● |  | ✔ | Late 2025 | Mid 2026 | Safer Roads Sooner Program |
| 2671946 | Gore Highway (Toowoomba - Millmerran) and Toowoomba - Athol Road, improve safety |  | ● |  | ✔ | ✔ | Late 2025 | High Risk Roads Initiative |
| 1203047 | Gore Highway, funding allocation | ● | ● |  | Underway | - | - | Project details and timing subject to further planning and negotiation with the Australian Government. |
| 2820368 | High Risk Rural Roads, improve intersections |  | ● |  | ✔ | Late 2025 | Mid 2026 |  |
| 2687377 | Inverramsay Road (Goomburra), upgrade and widen pavement |  | ● | ● | - | - | 2028-29 | Grant to Local Government under the Transport Infrastructure Development Scheme. |
| 3564133 | Moonie Highway, Esk - Hampton Road, Surat Development Road, guardrail safety package, install guardrail |  | ● |  | ✔ | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 2615000 | Murphy's Creek Road (Murphy's Creek), improve safety |  | ● |  | ✔ | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 2615431 | New England Highway (Toowoomba - Warwick), improve safety |  | ● |  | ✔ | Late 2025 | Mid 2026 | Safer Roads Sooner Program |
| 3563947 | New England Highway (Warwick - Wallangarra), Rosenthal Heights, The Glen and Thulimbah, upgrade package, undertake safety improvements |  | ● |  | ✔ | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3481320 | New England Highway (Warwick - Wallangarra), undertake safety improvements |  | ● |  | ✔ | Late 2025 | Late 2025 |  |
| 3517602 | New England Highway (Yarraman - Toowoomba), Chalk Drive, Neil Street and Ruthven Street intersections, improve active transport facilities | ● | ● |  | Underway | Mid 2026 | 2026-27 | Australian Government Active Transport Fund |
| 3130875 | Safety and critical maintenance program, planning |  | ● |  | Early 2026 | - | - |  |
| 3631389 | School safety upgrades in Wilsonton, Newtown and Highfields, undertake safety improvements |  | ● |  | Underway | - | 2026-27 | Further scope and timelines subject to negotiation with local government. |
| 3563836 | Warrego Highway (Ipswich to Toowoomba) and James Norman Hedges Park intersection (Helidon Spa), improve intersection | ● | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3044921 | Warrego Highway (Toowoomba - Dalby), undertake safety improvements |  | ● |  | ✔ | Late 2025 | Mid 2026 | Safer Roads Sooner Program |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2673200 | Toowoomba - Cecil Plains Road, improve safety |  | 27,031 |  | 27,031 | 2,485 | 18,500 | 6,046 | High Risk Roads Initiative |
| 2392873 | Cunningham Highway (Ipswich - Warwick), Tregony to Maryvale, improve safety | 20,160 | 5,040 |  | 25,200 | 848 | 19,312 | 5,040 | Cunningham Highway Safety Package |
| 2677439 | Cunningham Highway (Warwick - Inglewood), improve safety |  | 18,100 |  | 18,100 | 2,372 | 10,727 | 5,001 | High Risk Roads Initiative |
| 2729338 | Highfields Road, Kratzke Road and O'Brien Road, upgrade intersection |  | 3,521 | 11,600 | 15,121 | 400 |  | 3,121 |  |
| 2207362 | Esk - Hampton Road, Perseverance Creek, replace culvert |  | 12,161 |  | 12,161 | 3,513 | 7,494 | 1,155 |  |
| 2383987 | Toowoomba - Cecil Plains Road, strengthen and widen pavement |  | 10,500 |  | 10,500 | 11 | 9,689 | 800 |  |
| 2742683 | Carpendale Road (Carpendale), Flagstone Creek, Mahon Bridge, replace bridge | 4,994 |  | 4,994 | 9,989 | 2,120 | 2,875 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2325017 | New England Highway Bikeway, Highfields to Toowoomba (Stage 2), construct shared path |  | 9,396 |  | 9,396 | 4,649 | 3,158 | 1,589 |  |
| 2580092 | Branchview Road (Branchview), replace bridge | 3,800 |  | 3,800 | 7,600 | 1,606 | 2,194 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2805115 | Roma - Condamine Road (Condamine), rehabilitate and widen pavement |  | 5,290 |  | 5,290 |  |  | 5,290 | Transport Infrastructure Development Scheme |
| 2296209 | Tenthill Creek Road (Tenthill), rehabilitate pavement |  | 2,289 | 2,289 | 4,579 |  | 763 | 1,526 |  |
| 2624444 | Bowenville - Moola Road (Bowenville) (Stage 1a), widen and seal | 2,160 |  | 2,160 | 4,320 | 888 | 1,272 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2392874 | Cunningham Highway (Ipswich - Warwick), various locations, improve safety | 2,920 | 730 |  | 3,650 | 460 | 2,840 | 350 | Cunningham Highway Safety Package |
| 1521280 | Haden - Crows Nest Road, strengthen and widen pavement |  | 1,750 | 1,750 | 3,500 |  | 1,000 | 750 |  |
| 1977221 | New England Highway Bikeway, Highfields to Toowoomba CBD (Stage 3), design shared path |  | 3,245 |  | 3,245 | 1,985 | 1,260 |  |  |
| 2287642 | Darling Downs District, priority freight network flood study, planning |  | 3,141 |  | 3,141 | 2,991 | 150 |  |  |
| 1890956 | Clifton - Pittsworth Road, various locations, strengthen and widen pavement |  | 1,500 | 1,500 | 3,000 |  | 1,000 | 500 |  |
| 2624474 | Oakey Biddeston Road and Oakey Crosshill Road, upgrade and widen | 1,796 |  | 449 | 2,245 | 790 | 1,006 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 1834567 | Cunningham Highway (Ipswich - Warwick), Tregony to Sladevale, improve safety |  | 2,130 |  | 2,130 | 443 | 444 | 1,243 | Safer Roads Sooner Program |
| 1175233 | Toowoomba Central Active Transport Link, business case |  | 1,997 |  | 1,997 | 1,752 | 245 |  |  |
| 3442049 | Bunya Highway (Dalby - Kingaroy), 2024 Disaster Recovery Funding Arrangements reconstruction works | 1,316 | 439 |  | 1,754 | 100 | 1,359 | 295 | Funding administered by the Queensland Reconstruction Authority. |
| 2690925 | Yelarbon - Keetah Road (Stage 4), widen pavement |  | 1,623 |  | 1,623 | 1,004 | 319 | 300 | Transport Infrastructure Development Scheme |
| 2751205 | Toowoomba - Cecil Plains Road (Taylor Street), Tor Street to Boundary Street, design separated cycle track |  | 1,450 |  | 1,450 | 500 | 950 |  |  |
| 3045577 | Warwick - Allora Road (Victoria Street) and Palmerin Street (Warwick), wombat crossing upgrade |  | 1,371 |  | 1,371 | 217 | 1,022 | 132 |  |
| 2751529 | Toowoomba City Cycle Paths, Karrool Street and Goode Street, construct active transport facilities |  | 1,314 |  | 1,314 | 968 | 346 |  |  |

Darling Downs 2025–26 FY total investment: $302 million 2026–27 FY total investment: $179 million 2027–28 to 2028–29 FY total investment: $255 million Darling Downs total investment over four years (2025–26 to 2028–29): $736 million 5

South West

## Key facts

319,275 km2 Area covered by location 1

0.45% Population of Queensland 1

3,555 km Other state-controlled road network

418 km National Land Transport Network 2

418 km National rail network 2

## Contact details

Office: Roma

Address: 30 McDowall Street | Roma | Qld 4455

Postal: PO Box 126 | Roma | Qld 4455

Phone: (07) 4622 9511

Email:  southwest.office@tmr.qld.gov.au

Office: Charleville

Address: Hood Street | Charleville | Qld 4470

Postal: PO Box 240 | Charleville | Qld 4470

Phone: (07) 4693 2020

Email:  southwest.office@tmr.qld.gov.au




See Reference section (Notes for Map Pages) 
for further details.

#### QTRIP 2025-26 to 2028-29

# South West

## Planned investments

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3522620 | Castlereagh Highway (St George - Hebel) and Noondoo - Thallon Road, improve intersection |  | ● |  | Underway | Early 2026 | Mid 2026 | Safer Roads Sooner Program |
| 3575339 | Castlereagh Highway (St George - Hebel), upgrade floodways |  | ● |  | Underway | Mid 2026 | 2026-27 |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2707251 | Redford Road and Yuleba - Surat Road, construct to sealed standard | 12,000 |  | 3,000 | 15,000 | 6,000 | 6,000 |  | Australian Government Remote Roads Upgrade Pilot Program |
| 2707186 | Bollon Road, construct to sealed standard | 12,000 |  |  | 12,000 | 6,000 | 6,000 |  | Australian Government Remote Roads Upgrade Pilot Program |
| 2707280 | Warri Gate Road (Stage 1), Noccundra Waterhole, construct to sealed standard | 8,000 |  | 2,000 | 10,000 | 4,000 | 4,000 |  | Australian Government Remote Roads Upgrade Pilot Program |
| 3078755 | Landsborough Highway (Morven - Augathella), upgrade rest area facilities |  | 2,629 |  | 2,629 | 98 | 2,266 | 265 |  |
| 3536295 | Jobs Gate Road, rehabilitate pavement |  | 1,070 | 1,070 | 2,140 |  | 1,070 |  |  |
| 3477434 | Roma truck stop precinct, Roma Saleyards, apply asphalt surfacing | 1,600 |  | 400 | 2,000 |  | 1,600 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 3140291 | Bulloo Developmental Road (Thargomindah - Bundeena), seal shoulders |  | 1,894 |  | 1,894 | 823 | 1,070 |  | Transport Infrastructure Development Scheme |
| 453814 | Safety and critical maintenance program, planning |  | 1,305 |  | 1,305 | 855 | 150 | 300 |  |
| 3567261 | Blackall - Adavale Road, construct to sealed standard |  | 1,070 |  | 1,070 |  | 1,070 |  | Transport Infrastructure Development Scheme |
| 2323775 | Carnarvon Highway (Surat - Roma), Balonne River Surat, upgrade bridge and approaches, planning |  | 874 |  | 874 | 574 | 100 | 200 |  |

South West 2025–26 FY total investment: $110 million 2026–27 FY total investment: $81 million 2027–28 to 2028–29 FY total investment: $134 million South West total investment over four years (2025–26 to 2028–29): $325 million 5

Fitzroy

## Key facts

117,588 km2 Area covered by location 1

4.36% Population of Queensland 1

3,131 km Other state-controlled road network

399 km National Land Transport Network 2

374 km National rail network 2

## Contact details

Office: Fitzroy

Address: 31 Knight Street | Rockhampton | Qld 4701

Postal: PO Box 5096 | Red Hill Rockhampton | Qld 4701

Phone: (07) 4931 1500

Email:  fitzroydistrict@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# Fitzroy

## Planned investments

### Projects: $250 million – $1 billion

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2603662 | Bruce Highway, Gladstone to Rockhampton, funding allocation | ● | ● |  | Underway | Underway | Underway | This is a program with multiple projects at various stages. |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1193429 | Access to Gladstone Port, improve heavy vehicle access | ● | ● |  | Underway | - | - |  |
| 2719513 | Arcadia Valley Road (Stage 2), pave and seal |  | ● | ● | - | - | 2026-27 | Grant to local government under the Transport Infrastructure Development Scheme. |
| 3057688 | Bruce Highway (Benaraby - Rockhampton), Bajool, undertake safety upgrades |  | ● |  | ✔ | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 3325192 | Bruce Highway (Gin Gin - Benaraby), 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | ✔ | ✔ | Mid 2025 | Funding administered by the Queensland Reconstruction Authority. |
| 854972 | Bruce Highway (Rockhampton - St Lawrence) and Bolsover Street, upgrade intersection | ● | ● |  | Underway | 2026-27 | 2026-27 |  |
| 1390151 | Bruce Highway (Rockhampton - St Lawrence), Pine Mountain Creek to Kooltandra Road intersection, improve safety | ● | ● |  | ✔ | ✔ | Late 2025 |  |
| 1509453 | Capricorn Highway (Duaringa - Emerald) and Gregory Highway (Springsure - Emerald), improve intersection | ● | ● |  | ✔ | 2026-27 | 2026-27 |  |
| 2335273 | Capricorn Highway (Emerald - Alpha) (Package 1), strengthen and widen pavement, funding allocation | ● | ● |  | Underway | - | - |  |
| 2338131 | Capricorn Highway (Emerald - Alpha) (Package 3), strengthen and widen pavement, funding allocation | ● | ● |  | Underway | 2026-27 | 2027-28 | Project details and timing subject to further planning and negotiation with the Australian Government. |
| 3161934 | Fitzroy Developmental Road (Bauhinia - Duaringa), pave and seal | ● | ● |  | ✔ | Late 2025 | Early 2026 | Australian Government Queensland Beef Corridors Program |
| 2356110 | Glenroy Road (Mornish), widen, seal and upgrade floodway | ● |  | ● | - | - | 2027-28 | Australian Government Grant to Local Government. |
| 2356436 | Injune Road (Taroom), seal, widen and repair drainage | ● |  | ● | ✔ | ✔ | Early 2026 |  |
| 3556656 | Rockhampton - Emu Park Road, Hartley Street to Pattison Street, construct shared path | ● | ● |  | - | Mid 2026 | 2026-27 | Australian Government Active Transport Fund |
| 3265541 | Rockhampton Railyards Rejuvenation, capital upgrades |  | ● |  | Underway | Underway | Early 2026 |  |
| 3264845 | Rockhampton Railyards, site management and high priority remediation works |  | ● |  | Underway | Underway | Early 2026 |  |
| 3454721 | Rosslyn Bay Harbour, channel maintenance, dredging |  | ● |  | ✔ | Late 2025 | Mid 2026 |  |
| 1603161 | Townsville to Roma corridor upgrade, Springsure to Tambo, funding allocation | ● | ● |  | ✔ | Underway | Underway |  |
| 3057006 | Western Yeppoon - Emu Park Road (Tanby Road) and Taranganba Road (Taroomball), upgrade intersection |  | ● |  | ✔ | Mid 2026 | 2026-27 | Safer Roads Sooner Program |
| 3556566 | Western Yeppoon - Emu Park Road, Vernon Street to Hill Street, construct shared path | ● | ● |  | - | Mid 2026 | 2026-27 | Australian Government Active Transport Fund |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1167108 | Rockhampton Ring Road | 1,399,500 | 580,500 |  | 1,980,000 | 379,879 | 193,401 | 1,406,719 |  |
| 1192019 | Rockhampton - Yeppoon Road, Yeppoon Road upgrade | 85,000 | 70,000 |  | 155,000 | 124,221 | 19,976 | 10,803 | Funding splits under negotiation with Australian Government. |
| 2515815 | Dawson Developmental Road (Springsure - Tambo), priority upgrades | 20,430 | 5,108 |  | 25,538 | 5,412 | 4,080 | 16,046 |  |
| 1454793 | Bruce Highway (Gin Gin - Benaraby), Station Creek and Boyne River, upgrade bridges | 11,040 | 2,760 |  | 13,800 | 3,687 | 6,113 | 4,000 |  |
| 2725506 | Lowmead Road, upgrade unsealed to sealed road | 10,701 |  | 2,675 | 13,376 | 5,350 | 5,350 |  | Australian Government Remote Roads Upgrade Pilot Program |
| 2356274 | Bonnie Doon Road (Emerald), seal and upgrade bridge | 9,600 |  | 2,400 | 12,000 | 1,880 | 2,400 | 5,320 |  |
| 1454810 | Bruce Highway (Benaraby - Rockhampton), Raglan Creek, upgrade bridge | 7,072 | 1,768 |  | 8,840 | 2,553 | 6,287 |  |  |
| 2738672 | Normanby Street (Stage 1 and 2), upgrade to urban sub-arterial standard |  | 3,150 | 4,650 | 7,800 | 1,506 | 822 | 822 |  |
| 2356170 | Artillery and Greenlake Road (Sandringham), widen and seal | 6,184 |  | 1,545 | 7,729 | 3,800 | 2,384 |  |  |
| 3525998 | Orange Creek Road, rehabilitate pavement |  | 3,539 | 3,539 | 7,077 |  | 1,013 | 2,526 |  |
| 2591360 | Alexandra Street, Wade Street and McLaughlin Street, Parkhurst Industrial Area, upgrade roads and intersections | 4,918 |  | 1,229 | 6,147 | 2,078 | 2,840 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 1545800 | Wyntoon Road, pave and seal |  | 2,392 | 2,392 | 4,783 | 1,642 | 750 |  |  |
| 2722959 | Cracow Road, improve safety | 3,308 |  | 828 | 4,136 | 1,654 | 1,654 |  | Australian Government Remote Roads Upgrade Pilot Program |
| 3351974 | South Yaamba Road (South Yaamba), upgrade road and floodways | 2,542 |  | 636 | 3,178 | 127 | 1,017 | 1,398 | Australian Government Safer Local Roads and Infrastructure Program |
| 2721644 | Glenlee Road, pave and seal |  | 1,525 | 1,525 | 3,050 |  | 779 | 746 |  |
| 3351871 | Fairy Bower Road, Scrubby Creek Crossing (Gracemere), replace culvert | 1,685 |  | 421 | 2,106 |  | 758 | 927 | Australian Government Safer Local Roads and Infrastructure Program |
| 3556848 | Jambin Dakenba Road (Callide), upgrade level crossing | 1,000 |  | 1,000 | 2,000 |  | 500 | 500 | Australian Government Regional Level Crossing Upgrade Fund |
| 3557145 | Jambin Dakenba Road (Earlsfield), upgrade level crossing | 1,000 |  | 1,000 | 2,000 |  | 500 | 500 | Australian Government Regional Level Crossing Upgrade Fund |
| 2338996 | Paines Road, rehabilitate pavement |  | 1,000 | 1,000 | 2,000 |  | 500 | 500 |  |
| 3541920 | Razorback Road, Poison Creek Road to Jump Up (Moongan), undertake safety improvements | 1,981 |  |  | 1,981 |  | 1,981 |  | Australian Government Black Spot Program |
| 2743913 | Red Rover Road (Gladstone), strengthen bridge | 1,541 |  | 385 | 1,926 | 698 | 843 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 3351955 | Malchi Nine Mile Road, Kabra Scrubby Creek Road to Hopper Road (Nine Mile), upgrade intersections | 1,460 |  | 365 | 1,825 |  | 73 | 1,387 | Australian Government Safer Local Roads and Infrastructure Program |
| 3145208 | Livingstone Shire urban traffic congestion, planning |  | 1,184 |  | 1,184 | 186 | 774 | 225 |  |
| 3521049 | Programmed maintenance of safety treatments |  | 1,120 |  | 1,120 |  | 560 | 560 |  |

Fitzroy 2025–26 FY total investment: $442 million 2026–27 FY total investment: $564 million 2027–28 to 2028–29 FY total investment: $1.1 billion Fitzroy total investment over four years (2025–26 to 2028–29): $2.1 billion 5

Central West

## Key facts

395,765 km2 Area covered by location 1

0.20% Population of Queensland 1

3,692 km Other state-controlled road network

693 km National Land Transport Network 2

4 km National rail network 2

## Contact details

Office: Barcaldine

Address: 69 Ash Street | Barcaldine | Qld 4725

Postal: PO Box 3 | Barcaldine | Qld 4725

Phone: (07) 4651 2777

Email:  barcaldine.offfice@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# Central West

## Planned investments

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3209354 | Alpha - Tambo Road, pave and seal | ● | ● |  | Underway | Mid 2026 | 2026-27 | Australian Government Queensland Beef Corridors Program |
| 3153124 | Barcaldine - Aramac Road (Section 3), rehabilitate and widen |  | ● |  | Underway | 2026-27 | 2026-27 | Transport Infrastructure Development Scheme |
| 2337706 | Capricorn Highway (Emerald - Alpha) (Package 2), strengthen and widen pavement | ● | ● |  | Underway | - | - |  |
| 3157860 | Clermont - Alpha Road, pave and seal | ● | ● |  | ✔ | ✔ | Mid 2025 | Australian Government Queensland Beef Corridors Program |
| 2605321 | Outback Way Queensland Future Priorities, funding allocation | ● | ● |  | Underway | Late 2025 | Mid 2026 |  |
| 3098543 | Richmond - Winton Road, pave and seal |  | ● |  | Underway | Mid 2026 | 2026-27 | Transport Infrastructure Development Scheme |
| 3154142 | Thomson Developmental Road (Jundah - Longreach), rehabilitate and widen |  | ● |  | Underway | 2027-28 | 2027-28 | Transport Infrastructure Development Scheme |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2353432 | Donohue Highway (Boulia - Tobermorey), progressive sealing | 41,500 |  |  | 41,500 | 5,400 | 4,000 | 32,100 | Project scope, cost and timing subject to further planning and negotiation with the Australian Government. |
| 2351207 | Winton - Jundah Road, progressive sealing | 12,960 |  | 3,240 | 16,200 | 2,630 | 4,600 | 5,730 |  |
| 3445366 | Landsborough Highway (Winton - Kynuna), 2024 Disaster Recovery Funding Arrangements reconstruction works | 6,466 | 2,155 |  | 8,622 |  | 8,622 |  | Funding administered by the Queensland Reconstruction Authority. |
| 3445342 | Blackall - Adavale Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | 4,381 | 1,460 |  | 5,841 |  | 5,841 |  | Funding administered by the Queensland Reconstruction Authority. |
| 3154146 | Eyre Developmental Road (Bedourie - Birdsville), pave and seal |  | 2,764 |  | 2,764 | 160 | 2,454 | 150 | Transport Infrastructure Development Scheme |
| 3153611 | Blackall - Jericho Road, rehabilitate and widen |  | 2,454 |  | 2,454 |  | 2,454 |  | Transport Infrastructure Development Scheme |
| 3445387 | Kennedy Developmental Road (Winton - Boulia), 2024 Disaster Recovery Funding Arrangements reconstruction works | 1,550 | 517 |  | 2,066 |  | 2,066 |  | Funding administered by the Queensland Reconstruction Authority. |
| 2745847 | Landsborough Highway (Barcaldine - Longreach), Lagoon Creek, construct shared path |  | 1,370 |  | 1,370 | 218 | 1,152 |  |  |

Central West 2025–26 FY total investment: $98 million 2026–27 FY total investment: $98 million 2027–28 to 2028–29 FY total investment: $199 million Central West total investment over four years (2025–26 to 2028–29): $396 million 5

Mackay Whitsunday

## Key facts

90,140 km2 Area covered by location 1

3.47 % Population of Queensland 1

2,213 km Other state-controlled road network

451 km National Land Transport Network 2

437 km National rail network 2

## Contact details

Office: Mackay

Address: Floor 2, 44 Nelson Street | Mackay | Qld 4740

Postal: PO Box 62 | Mackay | Qld 4740

Phone: (07) 4951 8555

Email: mackay.office@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# Mackay Whitsunday

## Planned investments

### Projects: $250 million – $1 billion

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2342729 | Bruce Highway (Mackay - Proserpine), O'Connell River to Proserpine (Goorganga Floodplain), upgrade flood immunity | ● | ● |  | Underway | 2027-28 | 2027-28 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 1170084 | Mackay Port Access, Bruce Highway to Mackay - Slade Point Road (Stage 1) | ● | ● |  | Underway | - | - |  |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1199635 | Blue Water Trail - Cross City Link (Mackay), construct off-road shared cycle path |  | ● |  | ✔ | ✔ | Late 2025 |  |
| 3522975 | Bowen Developmental Road (Bowen - Collinsville) and Mt Dangar Road, improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3531012 | Bowen Developmental Road (Bowen - Collinsville), upgrade level crossing | ● | ● |  | ✔ | Early 2026 | Mid 2026 | Australian Government Regional Level Crossing Upgrade Fund |
| 3034062 | Bruce Highway (Mackay - Proserpine) and Glendaragh Road (Glenella), improve intersection |  | ● |  | ✔ | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 2342944 | Bruce Highway (Mackay - Proserpine), Goorganga overtaking lanes | ● | ● |  | ✔ | Late 2025 | Early 2026 |  |
| 3161733 | Clermont - Alpha Road, pave and seal | ● | ● |  | ✔ | Mid 2025 | Early 2026 | Australian Government Queensland Beef Corridors Program |
| 2631950 | Eton - Homebush Road, Peak Downs Highway to Sarina - Homebush Road, improve safety |  | ● |  | ✔ | Underway | Late 2025 | Safer Roads Sooner Program |
| 3522546 | Gregory - Cannon Valley Road and Richardson Road (Cannon Valley), improve intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |
| 3543473 | Mackay - Bucasia Road and Golf Links Road, upgrade intersection |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads, Better Transport Initiative |
| 2632254 | Mackay - Eungella Road, Pleystowe Connection Road and Pleystowe School Road intersections, improve intersections |  | ● |  | ✔ | Late 2025 | Mid 2026 | Safer Roads Sooner Program |
| 2631773 | Maraju - Yakapari Road, Bald Hill Road to Bruce Highway, improve safety |  | ● |  | ✔ | Underway | Late 2025 | Safer Roads Sooner Program |
| 3162853 | May Downs Road, pave and seal | ● | ● |  | Underway | Early 2026 | 2026-27 | Australian Government Queensland Beef Corridors Program |
| 3288847 | Peak Downs Highway (Clermont - Nebo), Bee Creek bridge replacement and approaches upgrade, pre-construction |  | ● |  | Mid 2025 | - | - | Further work is subject to finalisation of design. |
| 1197099 | Peak Downs Highway (Clermont - Nebo), Millennium Coal Mine to Carborough Downs Coal Mine, construct overtaking lane |  | ● |  | ✔ | Mid 2025 | Early 2026 |  |
| 3627787 | Peak Downs Highway (Clermont - Nebo), west of Nebo, construct overtaking lane |  | ● |  | Underway | 2026-27 | 2026-27 | The project is in the pre-business case stage, with scope, cost and timing subject to further planning and business case development, and consideration. |
| 833566 | Peak Downs Highway (Nebo - Mackay), Kirkup Bridge (Walkerston), upgrade timber bridge |  | ● |  | Underway | Mid 2026 | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 1198985 | Proserpine - Shute Harbour Road Upgrades | ● | ● |  | ✔ | Underway | Mid 2025 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |
| 1197433 | Proserpine - Shute Harbour Road, Valley Drive (Cannonvale), capacity upgrades |  | ● |  | ✔ | Late 2025 | Mid 2026 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. |
| 3552018 | Shute Harbour, construct four lane boat ramp and carpark |  | ● |  | Underway | 2027-28 | 2028-29 | Safer Roads, Better Transport Initiative. Project scope, cost and timing subject to further planning. |
| 3522861 | Yakapari - Seaforth Road, various sections, undertake safety improvements |  | ● |  | Underway | 2026-27 | 2026-27 | Safer Roads Sooner Program |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2353800 | Saraji Road, Phillips Creek, replace bridge | 14,400 | 3,600 | 3,500 | 21,500 | 5,400 | 12,600 |  |  |
| 2617742 | Munbura Road (Balberra), Bell Creek, replace bridge | 5,000 |  | 2,483 | 7,483 | 2,034 | 2,966 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2346493 | Various roads, construct floodways |  | 2,958 | 2,958 | 5,915 | 1,258 | 500 | 1,200 |  |
| 3529546 | Anzac Street (Sarina), upgrade level crossing | 2,000 |  | 2,500 | 4,500 |  | 1,000 | 1,000 | Australian Government Regional Level Crossing Upgrade Fund |
| 2348296 | Blue Water Trail, Sydney Street and River Street intersection, construct active transport crossing |  | 1,724 | 1,724 | 3,447 | 1,293 | 431 |  |  |
| 3006072 | Mount Stuart Bedford Weir Road, Cooroorah Creek, replace bridge | 2,408 |  | 602 | 3,010 | 1,084 | 1,325 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2346598 | Peak Downs Mine Road, rehabilitate pavement |  | 1,340 | 1,340 | 2,680 | 838 | 502 |  |  |
| 2756648 | Renwick Road, Carnation Street to Stanbury Street, construct shared path |  | 1,100 | 1,100 | 2,200 | 550 | 550 |  |  |
| 3529702 | Booroondarra Road (Middlemount), upgrade level crossing | 1,000 |  | 1,000 | 2,000 |  | 500 | 500 | Australian Government Regional Level Crossing Upgrade Fund |
| 3323716 | Asset Management Safety Treatments |  | 1,136 |  | 1,136 | 596 | 270 | 270 |  |

Mackay Whitsunday 2025–26 FY total investment: $160 million 2026–27 FY total investment: $176 million 2027–28 to 2028–29 FY total investment: $764 million Mackay Whitsunday total investment over four years (2025–26 to 2028–29): $1.1 billion 5

Northern

## Key facts

80,036 km2 Area covered by location 1

4.46 % Population of Queensland 1

1,144 km Other state-controlled road network

521 km National Land Transport Network 2

531 km National rail network 2

## Contact details

Office: Townsville

Address: Floor 6, 445 Flinders Street | Townsville | Qld 4810

Postal: PO Box 1089 | Townsville | Qld 4810

Phone: Phone: 1800 625 648

Email: engagement.northern@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# Northern

## Planned investments

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3048798 | Abbott Street Connection Road (Lakeside Drive) and Oonoonba Road (Idalia), undertake safety improvements |  | ● |  | Underway | Late 2025 | 2026-27 | Safer Roads Sooner Program |
| 3605966 | Angus Smith Drive (Douglas), upgrade roundabout, funding allocation | ● | ● |  | - | - | - | Includes Safer Roads, Better Transport Initiative funding. Project scope and timing subject to further negotiations with Queensland Health and Townsville City Council. |
| 3537116 | Barrett Road, Bruce Highway to Mt Spec Road, rehabilitate pavement |  | ● | ● | - | - | 2026-27 |  |
| 2129809 | Bruce Highway (Ingham - Innisfail), Gairloch Floodway, improve safety | ● |  |  | Underway | 2026-27 | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 399292 | Bruce Highway, Burdekin Deviation, plan and preserve corridor | ● | ● |  | Underway | - | - |  |
| 3048705 | Douglas - Garbutt Road (Duckworth Street) and Dalrymple Road (Garbutt), improve intersection |  | ● |  | Underway | Late 2025 | Early 2026 | Safer Roads Sooner Program |
| 3492923 | Flinders Highway (Charters Towers – Hughenden), Homestead West, construct heavy vehicle rest area | ● | ● |  | Underway | Early 2026 | Mid 2026 | Australian Government Safer Local Roads and Infrastructure Program |
| 2684163 | Garbutt - Upper Ross Road, Halliday Street to Gouldian Avenue, improve safety |  | ● |  | Underway | - | - |  |
| 3580418 | Ingham - Abergowrie Road, various locations, upgrade level crossings | ● | ● |  | Underway | Early 2026 | Mid 2026 | Australian Government Regional Level Crossing Upgrade Fund |
| 3580768 | Ingham - Halifax - Bemerside Road, various locations, upgrade level crossings | ● | ● |  | Underway | Early 2026 | Mid 2026 | Australian Government Regional Level Crossing Upgrade Fund |
| 1870433 | Lansdown Eco-Industrial Precinct (Calcium), upgrade road and rail infrastructure, funding allocation |  | ● |  | Underway | - | - | Project scope, cost and timing subject to further planning and negotiation with funding partners. |
| 3531085 | North Townsville Road (Boundary Street), Charters Towers Road to Tenth Avenue, safety and capacity upgrade, planning |  | ● |  | 2026-27 | - | - |  |
| 3091547 | Ross River (Townsville), channel dredging |  | ● |  | Underway | Late 2025 | Early 2026 |  |
| 2339436 | Townsville CBD - Douglas Cycleway, Ross River Road to Burt Street, design cycling facilities |  | ● |  | Underway | - | - |  |
| 738293 | Townsville Eastern Access Rail Corridor, Cluden to Port of Townsville, acquire land | ● | ● |  | Underway | - | - |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1776745 | Garbutt - Upper Ross Road (Riverway Drive) (Stage 2), Allambie Lane to Dunlop Street, duplicate to four lanes | 76,000 | 59,000 |  | 135,000 | 33,268 | 30,000 | 71,732 | Funding splits under negotiation with Australian Government. |
| 2419830 | Townsville Connection Road (Stuart Drive), Bowen Road Bridge (Idalia), duplicate bridge and approaches |  | 99,800 |  | 99,800 | 55,817 | 30,204 | 13,779 |  |
| 3347830 | Bruce Highway (Bowen - Ayr), Burdekin River Bridge, rehabilitation program | 64,732 | 32,199 |  | 96,931 | 65,713 | 4,500 | 26,717 | Includes an agreed contribution from Queensland Rail. |
| 1810128 | Townsville Connection Road (Stuart Drive), University Road to Bowen Road Bridge (Idalia), improve safety |  | 96,000 |  | 96,000 | 69,621 | 17,900 | 8,479 |  |
| 2682871 | Ross River Road, Mabin Street to Rolfe Street, improve safety |  | 19,320 |  | 19,320 | 3,267 | 4,309 | 11,744 | High Risk Roads Initiative |
| 1817986 | Jones Road, Lansdown Eco-Industrial Precinct (Calcium), construct and upgrade roads | 2,000 |  | 4,994 | 6,994 | 800 | 1,200 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 1846367 | Ross River Road, various intersections, install pedestrian facilities |  | 5,800 |  | 5,800 | 3,300 | 2,500 |  |  |
| 3116465 | South Townsville Road, upgrade safety and efficiency, planning |  | 5,000 |  | 5,000 | 200 | 1,000 | 3,800 |  |
| 3032053 | Gouldian Drive, Riverway Drive to Beck Drive, apply asphalt resurfacing |  | 2,000 | 2,000 | 4,000 | 1,000 | 1,000 |  |  |
| 1156080 | Ewan Road (Paluma), various locations Hidden Valley to Paluma, rehabilitate pavement |  | 1,163 | 1,163 | 2,325 |  | 336 | 826 | Transport Infrastructure Development Scheme |
| 2572891 | Copleys Road (Abergowrie), replace bridge | 1,840 |  | 460 | 2,300 | 1,480 | 360 |  | Australian Government Safer Local Roads and Infrastructure Program |
| 2291358 | Garbutt - Upper Ross Road (Dalrymple Road), Bayswater Road to Thuringowa Drive, upgrade safety and efficiency, planning |  | 1,490 |  | 1,490 | 932 | 558 |  |  |
| 2292045 | South Townsville Road, Lakeside Drive to Boundary Street, improve safety and efficiency, planning |  | 1,300 |  | 1,300 | 1,228 | 72 |  |  |
| 2663771 | North Townsville Road (Woolcock Street) and Dalrymple Road intersection, improve safety and efficiency, planning |  | 1,260 |  | 1,260 |  | 300 | 960 |  |
| 2291087 | North Townsville Road (Woolcock Street), Weston Street to Pilkington Street, upgrade safety and capacity, planning |  | 1,256 |  | 1,256 | 396 | 560 | 300 |  |

Northern 2025–26 FY total investment: $201 million 2026–27 FY total investment: $166 million 2027–28 to 2028–29 FY total investment: $443 million Northern total investment over four years (2025–26 to 2028–29): $810 million 5

North West

## Key facts

307,082 km2 Area covered by location 1

0.57 % Population of Queensland 1

2,562 km Other state-controlled road network

1,024 km National Land Transport Network 2

692 km National rail network 2

## Contact details

Office: Cloncurry

Address: 16–22 Ramsay Street | Cloncurry | Qld 4824

Postal: PO Box 338 | Cloncurry | Qld 4824

Phone: (07) 4769 3200

Email: cloncurry.office@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# North West

## Planned investments

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2905154 | Burke Developmental Road (Normanton - Dimbulah), construct emergency airstrip |  | ● |  | Underway | Mid 2025 | Late 2025 |  |
| 3107636 | Burketown Road, widen and seal |  | ● | ● | - | - | 2026-27 |  |
| 2340394 | Cloncurry - Dajarra Road, Malbon River floodway, upgrade culvert and approaches | ● | ● |  | ✔ | Underway | Late 2025 | The project is in the post-business case stage, with project scope, cost and timing subject to confirmation following market engagement, and consideration. Funding splits under negotiation. |
| 3649679 | Cloncurry – Dajarra Road, Maud A Crossing upgrade |  | ● |  | Mid 2026 | - | - |  |
| 2340159 | Flinders Highway (Hughenden - Richmond), various locations, improve pavement and culvert | ● | ● |  | Underway | 2026-27 | 2026-27 | The project is in the pre-business case stage, with project scope, cost and timing subject to further planning, business case development and consideration. |
| 2340056 | Flinders Highway (Julia Creek - Cloncurry), Canal Creek, replace bridge and approaches | ● | ● |  | Underway | Mid 2026 | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 2340058 | Flinders Highway (Richmond - Julia Creek), Alick Creek, upgrade floodway and install major culvert | ● | ● |  | Underway | 2026-27 | 2026-27 | The project is in the pre-business case stage, with project scope, cost and timing subject to further planning, business case development and consideration. |
| 2340086 | Flinders Highway (Richmond - Julia Creek), various locations, improve pavement and upgrade culvert | ● | ● |  | Underway | 2026-27 | 2026-27 | The project has a business case, with scope, cost and timing subject to further project development and site investigations, and consideration. |
| 2339886 | Landsborough Highway (Kynuna - Cloncurry), McKinlay River, improve pavement and drainage works | ● | ● |  | Underway | 2026-27 | 2026-27 | The project is in the pre-business case stage, with project scope, cost and timing subject to further planning, business case development and consideration. |
| 2339972 | Landsborough Highway (Kynuna - Cloncurry), Nora Creek, improve pavement and drainage works | ● | ● |  | Underway | 2026-27 | 2027-28 | The project is in the pre-business case stage, with project scope, cost and timing subject to further planning, business case development and consideration. |
| 2339651 | Landsborough Highway (Kynuna - Cloncurry), Rutchillo Creek, improve pavement and drainage works | ● | ● |  | Underway | 2026-27 | 2027-28 | The project is in the pre-business case stage, with project scope, cost and timing subject to further planning, business case development and consideration. |
| 3552772 | Soldiers Hill, Barkly Highway to Camooweal Street, construct shared path |  | ● | ● | - | - | 2026-27 |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2351428 | Burketown - Normanton Road, seal unsealed sections | 16,000 |  | 4,000 | 20,000 |  | 3,000 | 13,000 |  |
| 3420399 | Burke Developmental Road (Normanton - Dimbulah), 2023 Disaster Recovery Funding Arrangements betterment works | 8,000 | 8,000 |  | 16,000 | 1,547 | 13,547 | 906 | Funding administered by the Queensland Reconstruction Authority. |
| 800390 | Burke Developmental Road (Cloncurry - Normanton), various locations, widen pavement |  | 11,240 |  | 11,240 | 200 | 4,600 | 6,440 |  |
| 3007586 | Scheaffe Street (Cloncurry), Coppermine Creek, replace bridge | 5,000 |  | 2,552 | 7,552 | 2,000 | 2,000 | 1,000 | Australian Government Safer Local Roads and Infrastructure Program |
| 3258085 | Malbon - Selwyn Road (Cloncurry), upgrade causeways | 5,000 |  | 1,710 | 6,710 |  | 2,250 | 2,750 | Australian Government Safer Local Roads and Infrastructure Program |
| 2383061 | Gregory Downs - Camooweal Road, progressive sealing |  | 5,000 |  | 5,000 |  | 1,000 | 4,000 |  |
| 1904881 | Old Richmond Road, form and seal |  | 2,485 | 2,485 | 4,970 | 1,645 | 440 | 400 |  |
| 2905155 | Burke Developmental Road (Normanton - Dimbulah), Clark Creek, upgrade culvert |  | 4,500 |  | 4,500 | 1,600 | 2,900 |  |  |
| 3207680 | Rest areas and stopping places management |  | 3,640 |  | 3,640 | 1,820 | 910 | 910 |  |
| 1106598 | Various roads, install or replace floodways |  | 1,449 | 1,449 | 2,897 | 848 | 301 | 300 |  |
| 1904904 | Byrimine Road, construct to a sealed standard |  | 1,172 | 1,172 | 2,345 | 805 | 117 | 250 |  |
| 2271225 | Maxwelton - Frontage Road, various locations, rehabilitate and widen |  | 1,154 | 1,154 | 2,307 | 286 | 467 | 400 |  |
| 1904899 | Hughenden - Muttaburra Road, construct to a sealed standard |  | 1,972 |  | 1,972 | 1,633 | 189 | 150 | Transport Infrastructure Development Scheme |
| 3599024 | Dunbar - Kowanyama Road, Plain Creek Crossing, upgrade floodway |  | 1,250 |  | 1,250 |  | 1,250 |  |  |
| 2936669 | Various outstation access roads, resheet gravel |  | 1,232 |  | 1,232 | 873 | 200 | 159 |  |

North West 2025–26 FY total investment: $120 million 2026–27 FY total investment: $135 million 2027–28 to 2028–29 FY total investment: $220 million North West total investment over four years (2025–26 to 2028–29): $474 million 5

Far North

## Key facts

272,216 km2 Area covered by location 1

5.47 % Population of Queensland 1

2,925 km Other state-controlled road network

232 km National Land Transport Network 2

211km National rail network 2

## Contact details

Office: Cairns

Address: 15 Lake Street | Cairns | Qld 4870

Postal: PO Box 6185 | Cairns | Qld 4870

Phone: (07) 4045 7144

Email: cairns.office@tmr.qld.gov.au

See Reference section (Notes for Map Pages)

for further details.

#### QTRIP 2025-26 to 2028-29

# Far North

## Planned investments

### Projects: $250 million – $1 billion

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1810618 | Cairns Western Arterial Road, Redlynch Connector Road to Captain Cook Highway, funding allocation | ● | ● |  | Underway | - | - |  |
| 1351442 | Captain Cook Highway, Cairns CBD to Smithfield, funding allocation | ● | ● |  | Underway | - | - |  |
| 3095406 | Kennedy Highway (Cairns - Mareeba), Barron River bridge (Kuranda) replacement | ● | ● |  | ✔ | 2026-27 | 2027-28 | Project scope, cost and timing subject to further planning. |
| 2713515 | Kuranda Range Road, safety and resilience upgrades, funding allocation | ● | ● |  | Underway | 2026-27 | 2027-28 | Delivery of Disaster Recovery Funding Arrangement works on Kuranda Range Road remains the priority. Project details and timing subject to further planning and negotiation with the Australian Government. |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3559424 | Atherton - Herberton Road (Wongabel), undertake safety improvements |  | ● |  | Early 2026 | 2026-27 | 2027-28 |  |
| 2817993 | Bramble Street (Kurrimine Beach), upgrade boat ramp and construct walkway |  | ● |  | ✔ | Late 2025 | Early 2026 |  |
| 386517 | Bruce Highway (Ingham - Innisfail), Dallachy Road, install floodway | ● | ● |  | ✔ | Underway | Mid 2025 |  |
| 3558085 | Bruce Highway (Ingham - Innisfail), Kurrimine Beach Road and Silkwood - Japoon Road, improve intersections |  | ● |  | Early 2026 | 2026-27 | 2027-28 | Safer Roads Sooner Program |
| 3431974 | Bruce Highway (Innisfail - Cairns), 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | ✔ | Underway | Late 2025 | Funding administered by the Queensland Reconstruction Authority. |
| 1176520 | Bruce Highway, Cairns Southern Access Corridor (Stage 5), Foster Road, funding allocation | ● | ● |  | - | - | 2032-33 | The project is in the pre-business case stage, with project scope, cost and timing subject to further planning, business case development and consideration. |
| 3615581 | Cape Tribulation Road (Lower Daintree), widen boat ramp and floating walkway and improve flood resilience |  | ● |  | Mid 2025 | Late 2025 | Early 2026 |  |
| 3444503 | Captain Cook Highway (Cairns - Mossman), Mowbray River Bridge, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | ✔ | Mid 2025 | Early 2026 | Funding administered by the Queensland Reconstruction Authority. |
| 3042943 | Captain Cook Highway (Cairns - Mossman), Sheridan Street and Mulgrave Road intersection, improve intersection |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3243211 | Cooktown to Weipa Corridor upgrade, Future Stages of the Cape York Region Package (Stage 3), funding allocation |  | ● |  | Underway | - | - | Queensland Government's 20 per cent contribution to the next stage of the Cape York Region Package, subject to negotiation with the Australian Government. Funding will focus on continued progressive sealing of the Peninsula Developmental Road, with initial priorities being sections just north of Yarraden. |
| 3042944 | Gillies Range Road (Little Mulgrave), undertake safety improvements |  | ● |  | ✔ | Early 2026 | 2026-27 | Safer Roads Sooner Program |
| 3558749 | Gillies Range Road and Malanda - Lake Barrine Road (Lake Eacham), improve intersection |  | ● |  | Early 2026 | 2026-27 | 2027-28 | Safer Roads Sooner Program |
| 3556459 | Gillies Range Road, various locations, undertake safety improvements |  | ● |  | Underway | Mid 2026 | 2026-27 | Safer Roads Sooner Program |
| 3432376 | Gulf Developmental Road (Georgetown - Mount Garnet), Routh Creek, 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | ✔ | Mid 2025 | Late 2025 | Funding administered by the Queensland Reconstruction Authority. |
| 3583128 | Kennedy Developmental Road (The Lynd - Hughenden), funding allocation | ● |  |  | Early 2026 | 2026-27 | 2026-27 | Project details and timing subject to further planning and negotiation with the Australian Government. |
| 3505774 | Kennedy Highway (Cairns - Mareeba) (Koah), construct heavy vehicle rest area | ● | ● |  | Underway | 2026-27 | 2026-27 | Australian Government Safer Local Roads and Infrastructure Program |
| 3549236 | Leadingham Creek Road, widen and seal | ● | ● | ● | ✔ | ✔ | Mid 2025 | Australian Government Safer Local Roads and Infrastructure Program |
| 3149913 | Mareeba - Charters Towers, route upgrade strategy, planning |  | ● |  | Underway | - | - |  |
| 3557144 | Mossman - Mount Molloy Road, various locations, undertake safety improvements |  | ● |  | Underway | Mid 2026 | 2026-27 | Safer Roads Sooner Program |
| 2745763 | Mulgrave Road, Gordon Creek, construct active transport bridge and approaches |  | ● |  | Underway | - | - |  |
| 3058262 | Mulligan Highway (Mount Molloy - Lakeland), 2024 Disaster Recovery Funding Arrangements reconstruction works | ● | ● |  | ✔ | Underway | Late 2025 | Funding administered by the Queensland Reconstruction Authority. |
| 3495681 | Mulligan Highway (Mount Molloy - Lakeland), Rifle Creek, Spear Creek and McLeod River bridges, pre-construction |  | ● |  | Underway | - | - |  |
| 2729045 | Mundoo Road, Bamboo Creek, upgrade bridge |  | ● | ● | - | Early 2026 | Mid 2026 |  |
| 3369917 | Port Douglas Boat Harbour, maintenance dredging |  | ● |  | ✔ | Underway | Mid 2026 |  |
| 3561162 | Port Douglas Road, Grant Street and Macrossan Street (Port Douglas), improve intersections |  | ● |  | Early 2026 | 2026-27 | 2027-28 |  |
| 3245397 | Rocky Point (Weipa), upgrade boating facility |  | ● |  | Underway | Early 2026 | 2026-27 | Project scope, cost and timing subject to further planning. |
| 3553118 | Seisia Road, Langie Draha Street to Tumema Street, construct shared path |  | ● | ● | - | - | 2026-27 |  |
| 3353453 | Tinaroo Creek Road, Ada Creek causeway (Mareeba), replace causeway | ● |  | ● | - | - | 2026-27 | Australian Government Safer Local Roads and Infrastructure Program |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3053252 | Captain Cook Highway (Cairns - Mossman), 2024 Disaster Recovery Funding Arrangements reconstruction works | 92,614 | 30,871 |  | 123,485 | 16,375 | 33,367 | 73,742 | Funding administered by the Queensland Reconstruction Authority. |
| 3059169 | Kennedy Highway (Cairns - Mareeba), 2024 Disaster Recovery Funding Arrangements reconstruction works | 71,581 | 23,860 |  | 95,441 | 10,311 | 23,787 | 61,344 | Funding administered by the Queensland Reconstruction Authority. |
| 3057461 | Captain Cook Highway (Cairns - Mossman), 2024 Disaster Recovery Funding Arrangements reconstruction works | 48,839 | 16,280 |  | 65,118 | 10,311 | 20,507 | 34,300 | Funding administered by the Queensland Reconstruction Authority. |
| 3280227 | Palmerston Highway (Innisfail - Millaa Millaa), 2024 Disaster Recovery Funding Arrangements reconstruction works | 43,314 | 14,438 |  | 57,752 | 11,911 | 11,964 | 33,877 | Funding administered by the Queensland Reconstruction Authority. |
| 1249733 | Cairns Southern Access Cycleway, construct cycleway | 33,223 | 8,306 |  | 41,529 | 30,611 | 240 | 10,678 | Forms part of the Bruce Highway, Cairns Southern Access Stage 2 (Robert Road to Foster Road) project. Project scope, cost and timing subject to further project development and site investigations, and consideration. |
| 3058164 | Mossman - Daintree Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | 30,419 | 10,140 |  | 40,558 | 3,471 | 10,934 | 26,154 | Funding administered by the Queensland Reconstruction Authority. |
| 2902598 | Torres Strait Islands Marine Infrastructure Program, funding allocation |  | 38,120 |  | 38,120 | 2,266 | 6,800 | 29,054 | Project scope, cost and timing subject to further planning. |
| 3059282 | Kennedy Highway (Mareeba), 2024 Disaster Recovery Funding Arrangements reconstruction works | 26,964 | 8,988 |  | 35,951 | 5,212 | 7,579 | 23,160 | Funding administered by the Queensland Reconstruction Authority. |
| 3057647 | Mossman - Mount Molloy Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | 21,060 | 7,020 |  | 28,080 | 3,508 | 7,428 | 17,145 | Funding administered by the Queensland Reconstruction Authority. |
| 3059363 | Gillies Range Road (Tablelands Regional), 2024 Disaster Recovery Funding Arrangements reconstruction works | 19,970 | 6,657 |  | 26,627 | 200 | 13,437 | 12,990 | Funding administered by the Queensland Reconstruction Authority. |
| 3059345 | Gillies Range Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | 18,032 | 6,011 |  | 24,043 | 1,200 | 7,144 | 15,700 | Funding administered by the Queensland Reconstruction Authority. |
| 3050268 | Kennedy Highway (Cairns - Mareeba), 2024 Disaster Recovery Funding Arrangement reconstruction works | 14,078 | 4,693 |  | 18,770 | 4,419 | 5,388 | 8,964 | Funding administered by the Queensland Reconstruction Authority. |
| 3441773 | Captain Cook Highway (Cairns - Mossman), 2024 Disaster Recovery Funding Arrangements reconstruction works | 13,425 | 4,475 |  | 17,900 | 12,872 | 1,523 | 3,504 | Funding administered by the Queensland Reconstruction Authority. |
| 3059427 | Shiptons Flat Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | 12,133 | 4,044 |  | 16,177 | 950 | 3,344 | 11,883 | Funding administered by the Queensland Reconstruction Authority. |
| 2383189 | Kennedy Highway (Mareeba - Ravenshoe), design and construct overtaking lanes |  | 12,354 |  | 12,354 | 2,721 | 3,700 | 5,932 |  |
| 2361416 | Gulf Developmental Road (Georgetown - Mount Garnet) (Package 4), strengthen and widen pavement | 9,648 | 2,412 |  | 12,060 | 1,408 | 5,361 | 5,291 |  |
| 1474076 | Malanda - Lake Barrine Road, improve safety |  | 9,930 |  | 9,930 | 1,848 | 5,920 | 2,162 | Safer Roads Sooner Program |
| 3446737 | Captain Cook Highway (Cairns - Mossman), 2024 Disaster Recovery Funding Arrangements reconstruction works | 7,367 | 2,456 |  | 9,823 |  | 1,183 | 8,640 | Funding administered by the Queensland Reconstruction Authority. |
| 1810917 | Jardine Ferry Road (Section 2), bitumen seal and drainage | 7,331 | 1,833 |  | 9,164 | 1,564 | 613 | 6,987 | Part of the Cape York Region Package Stage 2, jointly funded by the Queensland Government and Australian Government. |
| 3446071 | Cook Shire, 2024 Disaster Recovery Funding Arrangements reconstruction works | 3,606 | 1,202 |  | 4,808 |  | 1,037 | 3,771 | Funding administered by the Queensland Reconstruction Authority. |
| 3434091 | Peninsula Developmental Road (Coen - Weipa), 2024 Disaster Recovery Funding Arrangements reconstruction works | 2,976 | 992 |  | 3,968 |  | 2,885 | 1,083 | Funding administered by the Queensland Reconstruction Authority. |
| 3081481 | Priors Creek, Vernon Street to Jack Street, construct active transport facilities |  | 1,576 | 2,198 | 3,774 | 946 | 630 |  |  |
| 3436886 | Peninsula Developmental Road (Laura - Coen), 2024 Disaster Recovery Funding Arrangements reconstruction works | 2,555 | 852 |  | 3,407 |  | 2,421 | 986 | Funding administered by the Queensland Reconstruction Authority. |
| 2361982 | Ootann Road, Almaden to Kennedy Highway (Gunnawarra), Mareeba Section, widen and seal pavement | 2,658 |  | 665 | 3,323 | 1,246 | 1,412 |  |  |
| 3599237 | Port Douglas Road, Lakeland Avenue to Old Port Road (Port Douglas), construct shared path | 1,288 |  | 1,288 | 2,575 |  |  | 1,288 | Australian Government Active Transport Fund |
| 3445329 | Gregory Developmental Road (The Lynd - Quartz Blow Creek), 2024 Disaster Recovery Funding Arrangements reconstruction works | 1,693 | 564 |  | 2,257 |  | 1,194 | 1,063 | Funding administered by the Queensland Reconstruction Authority. |
| 3599661 | Dauan Island, barge ramp, improve ramp |  | 2,210 |  | 2,210 |  | 2,048 | 162 |  |
| 1496643 | Cairns Western Arterial Road, upgrade strategy, planning |  | 2,000 |  | 2,000 | 750 | 1,239 | 11 |  |
| 3446772 | Burke Developmental Road (Normanton - Dimbulah), 2024 Disaster Recovery Funding Arrangements reconstruction works | 1,415 | 472 |  | 1,887 |  | 673 | 1,214 | Funding administered by the Queensland Reconstruction Authority. |
| 3354756 | Portland Roads Road, upgrade causeway |  | 1,750 |  | 1,750 | 518 | 1,232 |  |  |
| 3278367 | Various roads, upgrade pavement and drainage |  | 1,722 |  | 1,722 | 268 | 364 | 1,091 |  |
| 3436865 | Cassowary Coast Region, 2024 Disaster Recovery Funding Arrangements reconstruction works | 1,183 | 394 |  | 1,577 |  |  | 1,577 | Funding administered by the Queensland Reconstruction Authority. |
| 3369493 | Injinoo Back Road and Ferry Road, upgrade to sealed standard |  | 1,500 |  | 1,500 |  | 1,500 |  |  |
| 3207063 | Northern Peninsula Airport, upgrade runway |  | 1,499 |  | 1,499 |  | 1,499 |  |  |
| 1902301 | Palmerston Highway (Innisfail - Ravenshoe), strategy upgrade, planning |  | 1,250 |  | 1,250 | 1,085 | 165 |  |  |
| 3595503 | Aubrey Parade and Douglas Street (Thursday Island), design and upgrade footpath | 1,200 |  |  | 1,200 |  |  | 1,200 | Australian Government Active Transport Fund |
| 3598422 | Bloomfield Road, Davies Hill, upgrade pavement and drainage |  | 1,200 |  | 1,200 |  | 1,200 |  |  |
| 3360291 | Gulf Developmental Road (Croydon - Georgetown), 2024 Disaster Recovery Funding Arrangements reconstruction works | 863 | 288 |  | 1,151 |  | 714 | 437 | Funding administered by the Queensland Reconstruction Authority. |
| 1903969 | Far North District, various roads, network analysis to vision standards, planning |  | 1,100 |  | 1,100 | 659 | 441 |  |  |
| 3320486 | Tully - Mission Beach Road, 2024 Disaster Recovery Funding Arrangements reconstruction works | 761 | 254 |  | 1,015 | 146 | 200 | 669 | Funding administered by the Queensland Reconstruction Authority. |
| 1672443 | Half Moon Creek, construct groyne |  | 1,000 |  | 1,000 | 500 |  | 500 |  |
| 3444841 | Portland Road, pave and seal |  | 1,000 |  | 1,000 | 381 | 619 |  |  |

Far North 2025–26 FY total investment: $380 million 2026–27 FY total investment: $472 million 2027–28 to 2028–29 FY total investment: $1 billion Far North total investment over four years (2025–26 to 2028–29): $1.9 billion 5

Statewide

#### QTRIP 2025-26 to 2028-29

# Statewide

## Planned investments

Projects: $250 million – $1 billion
AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2605407 | Queensland Beef Corridors, funding allocation | ● | ● |  | Underway | - | - | Represents the balance of the Queensland Beef Corridors Program, with early works projects listed individually in QTRIP. |
| 1217978 | Warrego Highway, funding allocation | ● | ● |  | Underway | - | - | Project details and timing subject to further planning and negotiation with the Australian Government. |

### Projects: Up to $250 million

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG | QG | Local/ Other | Planning | Procurement | Construction Start | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2392871 | Aids to Navigation Network infrastructure, funding allocation |  | ● |  | - | - | - | Program allocation to fund future aids to navigation network infrastructure. |
| 2392872 | Aids to Navigation Network maintenance, funding allocation |  | ● |  | - | - | - | Program allocation to fund future aids to navigation network maintenance. |
| 2785514 | Black Spot Program, funding allocation | ● |  |  | Underway | - | - | Australian Government Black Spot Program |
| 2789836 | Boating Infrastructure, funding allocation |  | ● |  | - | - | - | Program allocation to fund future priority boating infrastructure. |
| 2790086 | Boating Maintenance, funding allocation |  | ● |  | - | - | - | Program allocation to fund future boating maintenance activities. |
| 3585831 | Bruce Highway Flood Resilience Program, funding allocation | ● | ● |  | Underway | Early 2026 | 2026-27 |  |
| 3654755 | Bus stop infrastructure to support new services |  | ● |  | Early 2026 | Early 2026 | Mid 2026 | A program of infrastructure investment on the State and Local Networks to support the introduction of bus growth services initiatives. |
| 3521964 | Country Roads Connect, funding allocation |  | ● |  | Underway | - | - | Country Roads Connect Program |
| 842546 | Cunningham Highway, funding allocation | ● | ● |  | Underway | - | - | Project details and timing subject to further planning and negotiation with the Australian Government. |
| 2666060 | Cycling grants, funding allocation |  | ● |  | - | - | - | Cycling grants program allocation, with prioritisation subject to negotiation with local governments. |
| 3089049 | Disaster Ready Fund, funding allocation |  | ● |  | Underway | - | - | Project scope, cost and timing subject to further planning and negotiation with the Australian Government. |
| 3392298 | Inland Connection and Road Resilience Program, funding allocation | ● | ● |  | Underway | Early 2026 | 2026-27 | Funding administered by the Queensland Reconstruction Authority. |
| 3107890 | Long-term rail network plan initiatives, planning |  | ● |  | Underway | - | - |  |
| QR1992 | Mount Isa Line, resilience improvements |  | ● |  | Underway | Underway | Underway |  |
| 3514857 | Multi-modal Transport Coordination Centre, planning |  | ● |  | Underway | - | - |  |
| B06735 | New Generation Rollingstock compatible stabling yard upgrades |  | ● |  | Underway | - | - |  |
| 3126892 | North Coast Rail Line, Exhibition station to Elimbah, improve capacity, planning |  | ● |  | Underway | - | - |  |
| 3538963 | North Coast Rail Line, Exhibition to Elimbah Capacity Study |  | ● |  | Underway | - | - |  |
| 2725316 | Passenger Transport Accessible Infrastructure, various locations |  | ● |  | Underway | - | - |  |
| 3654767 | Public Transport Bus Stops and Stations Disability Standards |  | ● |  | 2025-26 | - | - | Procurement and construction subject to further planning. |
| 2635687 | Queensland walking network plans, Phase 2, planning |  | ● |  | Underway | - | - |  |
| B00030 | Rail station access improvements |  | ● |  | Underway | ✓ | Underway | Rail station access improvements include Roma Street subway, Dutton Park train station and Boggo Road train station. |
| 3081493 | Regional Level Crossing Upgrade Fund, funding allocation | ● |  |  | Underway | - | - | Project scope, cost and timing subject to further planning and negotiation with the Australian Government. |
| 3234325 | Regional Level Crossing Upgrade Fund, funding allocation |  | ● |  | Underway | - | - | Project scope, cost and timing subject to further planning and negotiation with the Australian Government. |
| 3518803 | Regional Passenger Transport Network, planning |  | ● |  | Underway | - | - |  |
| 3146173 | Rollingstock program, planning |  | ● |  | Underway | - | - |  |
| 3052608 | Safer Local Roads and Infrastructure Program, Australian Government funding allocation | ● |  |  | Underway | Underway | Underway | Australian Government Safer Local Roads and Infrastructure Program |
| 3245197 | Safer Local Roads and Infrastructure Program, funding allocation |  | ● |  | Underway | Underway | Underway | Australian Government Safer Local Roads and Infrastructure Program |
| 2973903 | SEQ City Deal, funding allocation | ● | ● |  | Underway | - | - | SEQ City Deal |
| 3147530 | SEQ level crossing program, planning |  | ● |  | Underway | - | - |  |
| 3107449 | SEQ network optimisation (Tranche 2), planning |  | ● |  | Mid 2025 | - | - |  |
| 3128717 | SEQ passenger rail program, planning |  | ● |  | Underway | - | - |  |
| 3394603 | SEQ Rail Corridor, Digital Connectivity | ● |  |  | Underway | - | - | SEQ City Deal |
| 3536944 | SEQ Rail, Sector 2, planning |  | ● |  | Underway | - | - |  |
| 3493595 | Statewide open access intermodal freight terminal strategy |  | ● |  | Mid 2025 | - | - |  |
| 3533241 | Strategic Transport Models, traffic data collection |  | ● |  | Underway | - | - |  |
| 2392870 | Technical Marine Infrastructure and Services, funding allocation |  | ● |  | Underway | - | - |  |
| 2707464 | Timber Bridge Replacement Program, funding allocation |  | ● |  | Underway | - | - |  |
| 3147017 | Vulnerable steel structures, planning |  | ● |  | Mid 2025 | - | - |  |
| 3517079 | Western Brisbane multimodal transport network study |  | ● |  | Late 2025 | - | - |  |

## Contractually committed investments

AG = Australian Government funding, QG = Queensland Government funding, Local/Other = Local Government or other funding partners.

| Investment ID | Project title | AG ($’000’s) | QG ($’000’s) | Local/ Other ($’000’s) | Committed total budget ($’000’s) | Estimated expenditure to 30 June 2025 ($’000’s) | 2025-26 ($’000’s) | Post 2025-26 ($’000’s) | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3484065 | Bruce Highway Targeted Safety Program, funding allocation | 7,200,000 | 1,800,000 |  | 9,000,000 | 13,340 | 412,000 | 8,574,660 |  |
| 2008163 | Logan and Gold Coast Faster Rail | 2,875,078 | 2,875,078 |  | 5,750,155 | 898,200 | 603,000 | 4,248,956 |  |
| 1804863 | Queensland Train Manufacturing Program |  | 4,869,000 |  | 4,869,000 | 1,484,321 | 950,000 | 2,434,679 |  |
| 14199 | Targeted Road Safety Program, Road Safety |  | 1,123,553 | 10 | 1,123,562 | 80,423 | 19,128 | 1,024,012 |  |
| 2586600 | Inland Freight Route (Charters Towers to Mungindi), funding allocation | 800,000 | 200,000 |  | 1,000,000 | 61,341 | 30,186 | 908,473 | Queensland Government has commenced early works package. |
| 1805139 | New Generation Rollingstock, European Train Control System fitment, install new signalling |  | 380,484 |  | 380,484 | 206,275 | 114,004 | 60,206 | This project is being delivered as a Public Private Partnership. |
| 2417122 | New Generation Rollingstock, Automatic Train Operation and Platform Screen Doors fitment |  | 275,700 |  | 275,700 | 108,675 | 46,589 | 120,436 | This project is being delivered as a Public Private Partnership. |
| B06449 | Signalling Integration Works |  | 250,259 |  | 250,259 | 167,243 | 83,016 |  | This project is being delivered by Cross River Rail Delivery Authority. |
| 2835468 | Targeted Road Safety Program, Camera Detected Offence Program, Camera Assets |  | 155,183 |  | 155,183 | 7,048 | 4,050 | 144,085 |  |
| 3033000 | New Generation Rollingstock, integration and ancillary works |  | 51,600 |  | 51,600 | 4,145 | 20,000 | 27,455 |  |
| 1196542 | School Transport Infrastructure Program, funding allocation |  | 17,483 |  | 17,483 |  | 4,000 | 13,483 | School transport infrastructure program grants, with prioritisation subject to application and assessment. |
| 2652932 | Boating Maintenance Program |  | 14,806 | 804 | 14,610 | 9,234 | 5,376 |  |  |
| 2038941 | Rail Network Infrastructure Planning |  | 13,425 |  | 13,425 | 6,122 | 1,981 | 5,322 |  |
| 1063026 | Boating Capital Grants |  | 4,478 |  | 4,478 | 478 | 1,000 | 3,000 |  |
| 1829332 | SEQ strategic transport model development and maintenance |  | 4,249 |  | 4,249 | 2,373 | 437 | 1,439 |  |
| 2661306 | Model for urban land-use and transport interaction (Multi) |  | 4,123 |  | 4,123 | 1,790 | 500 | 1,833 |  |
| 3129784 | SEQ traction power requirements, planning |  | 4,000 |  | 4,000 | 380 | 850 | 2,770 |  |
| 2156649 | Bus stop signage improvements, various locations |  | 3,600 |  | 3,600 | 1,299 | 650 | 1,652 |  |
| 1829692 | Public transport model |  | 2,997 |  | 2,997 | 1,442 | 431 | 1,125 |  |
| 14105 | Queensland Transport snapshot benefits reporting, planning |  | 2,234 |  | 2,234 | 1,583 | 151 | 500 |  |
| 3377282 | Passenger Transport Data Collection and Accessibility Audit |  | 2,000 |  | 2,000 | 400 | 1,600 |  |  |
| 741100 | Region focused strategic transport model development and maintenance planning |  | 1,958 |  | 1,958 | 1,358 | 150 | 450 |  |
| 1829507 | Queensland freight, goods and services model |  | 1,797 |  | 1,797 | 868 | 189 | 739 |  |
| 3530314 | Infrastructure improvements for bus stops, various locations |  | 1,682 |  | 1,682 | 1,432 | 250 |  |  |
| 3109884 | Improve bus station accessibility, planning |  | 1,535 |  | 1,535 | 80 | 475 | 980 |  |
| 2611858 | Busway Tunnel Safety System, planning |  | 1,337 |  | 1,337 | 1,085 | 102 | 150 |  |
| 3541331 | Busway Tunnel Safety System (Tranche 2), planning |  | 1,300 |  | 1,300 |  |  | 1,300 |  |
| 1878728 | Regional city traffic model development and maintenance |  | 1,068 |  | 1,068 | 225 | 243 | 600 |  |
| 3236272 | SEQ 10-year bus network strategy, planning |  | 1,028 |  | 1,028 | 508 | 250 | 270 |  |
| 3398825 | SEQ rail level crossing prioritisation |  | 1,000 |  | 1,000 |  | 400 | 600 | SEQ City Deal |

Statewide 2025–26 FY total investment: $2.9 billion 2026–27 FY total investment: $4.0 billion 2027–28 to 2028–29 FY total investment: $9.2 billion Statewide total investment over four years (2025–26 to 2028–29): $16 billion 5

# References

## Key Terms

Key terms used throughout the Queensland Transport and Roads Investment Program publication include:

Active transport infrastructure: TMR plans, constructs, operates and also provides grants to local governments for walking and bike riding facilities across the state, including shared paths, cycle tracks and safe road crossings. Funding is prioritised for the delivery of highest priority routes on the principal cycle network on state and local roads.

Active Transport Fund: The Active Transport Fund is a program to encourage an increase in active transport through the upgrade of existing and construction of new bicycle and walking pathways across Australia.

Australian Government Road Safety Program: A joint-funded initiative between the Australian Government and Queensland Government that targets road safety treatments to reduce the risk of fatal and serious injury road crashes across four key streams: regional roads, remote roads, urban roads, and footpaths and cycleways.

Black Spot Program: An Australian Government-funded minor capital works program that aims to improve the safety of the national, state and local road networks through the implementation of high-benefit, cost-effective engineering countermeasures and safety treatments that target known and potential high-severity (fatalities and serious injuries) crash sites at specific locations.

Camera Detected Offence Program: Comprises funds collected through camera-detected offence fines (speed and red light, unregistered/uninsured, dangerous goods in tunnels, mobile phone and seatbelt offence camera fines). The distribution of funds collected from camera-detected offences is restricted by the Transport Operations (Road Use Management) Act 1995. This requires that all money collected for penalties imposed for camera-detected offences, in excess of the administrative costs, be used for specific road safety purposes. This includes funding to improve the safety of the sections of state-controlled roads where crashes happen most frequently.

Camera Detected Offence Program funds are used as a partial source of funding for the Safer Roads Sooner Program and a number of other safety-related special initiatives.

Cape York Region Package: A joint-funded initiative between the Australian Government and Queensland Government to upgrade critical infrastructure on the Cape York Peninsula. This program provides improved access to Cape York; improved safety, reduced ongoing road maintenance costs and improved community infrastructure; and employment, training and business development opportunities for Indigenous and non-Indigenous people.

Country Roads Connect Program:  A grants program providing funding to local governments to assist in paving unsealed regional roads, delivering targeted investments to enhance the safety and resilience of the regional road network.

Disaster Recovery Funding Arrangements: A joint-funded initiative between the Australian Government and Queensland Government to repair and restore state-controlled road network damaged by natural disasters to their pre-disaster level of service.

Funding Allocation: An allocation of funding towards either a partially or fully funded initiative; a program of works with specific investments to be prioritised; or a specific project to progress planning and/or preconstruction activities to confirm finalised scope and detailed cost estimates.

High Risk Roads Initiative: An approach that aims to identify high-risk routes and their associated safety risks and develop route-based solutions that maximises the road safety benefit achieved, based on value for money, and providing a consistent user experience. The deliverables identified by the produced Options Analysis and Business Case development for each High Risk Road proposal are prioritised with funding provided under the Targeted Road Safety Program.

Local government-controlled roads: Local government-controlled roads are owned, managed and operated by local governments across Queensland. State controlled roads and franchised roads, such as toll roads, are not local government-controlled roads.

Local Roads of Regional Significance (LRRS): Lower-order state-controlled roads and higher-order local government-controlled roads performing a similar function.

Major Project Business Case Fund: An Australian Government initiative that provides funding towards planning and business case development of future major land transport infrastructure projects with clear strategic merit.

Maritime infrastructure: Includes boat ramps, pontoons, jetties, floating walkways, dredging works and navigation aids, which are managed and operated by TMR.

Mode: The type of transport infrastructure used to connect people, places and services. Modes of transport infrastructure include road, rail, active transport, maritime, bus infrastructure, multi-modal infrastructure and other options.

Movement and Place: Movement and place is TMR’s best practice planning methodology, which can guide the way our transport networks and the places they interact with are planned, designed and operated. Movement and Place seeks to balance the transport network’s role in the movement of people and goods with the role of transport corridors, nodes and precincts, as places that are essential to live, shop, work, carry out business and socialise.

National Land Transport Network (National Network): A defined network of nationally significant road and rail infrastructure links and their intermodal connections. The network is determined by the Australian Government under the National Land Transport Act 2014.

Natural disaster: A natural disaster is one or a combination of the following rapid onset events – bushfire, earthquake, flood, storm surge, landslide, tsunami, meteorite strike or tornado. Funds may be provided by the Australian Government and Queensland Government to reinstate parts of the transport network that have been subject to disaster damage under declared emergency conditions.

Other state-controlled roads: Roads controlled by the Queensland Government, other than those on the National Land Transport Network.

Outback Way: A 2,720km route that traverses Central Australia, connecting Laverton in Western Australia with Winton in Queensland via Alice Springs in the Northern Territory. The condition of the route varies, with sections of unsealed, single lane seal and dual lane seal of differing standards and quality.

Public Private Partnership: A contract between the public and private sectors, where the government pays the private sector to deliver infrastructure and related services over the long-term. The private provider builds the facility and operates and/or maintains it to specified standards over a long period. The private provider usually finances the project.

Queensland Beef Corridors Program: A joint-funded initiative between the Australian Government and Queensland Government to the upgrading and sealing of heavy vehicle corridors in Queensland that are critical to the Australian beef industry.

Queensland Transport Strategy (QTS): TMR’s 30-year vision for how the Queensland Government plans to harness emerging transport trends to continue to move people and products safely and efficiently into the future.

Regional Infrastructure Plans:  Supporting the State Infrastructure Strategy 2022–42, the seven Regional Infrastructure Plans outline regional priorities and infrastructure responses to provide a more place-based approach that better reflects the unique strengths and opportunities of each region.

Regional Roads and Transport Group (RRTG): The primary decision-making bodies of the Roads and Transport Alliance. There are 17 RRTGs across the state that determine regionally prioritised improvements to their communities’ transport infrastructure. Each RRTG comprises representatives from TMR and local governments. RRTGs take into consideration the economic, social, environmental and geographic characteristics of a region, which serves to influence the planning, investment strategies and management of the regional roads and transport network.

Regional Level Crossing Upgrade Fund: An Australian Government initiative to improve safety around railway crossings in regional areas.

Regional Transport Plans (RTP): Developed in partnership with local governments, the RTPs provide guidance for the development of the transport system across all areas of the state in a way that supports regional goals and priorities while maintaining consistency with the Transport Coordination Plan and State Infrastructure Strategy.

Remote Roads Upgrade Pilot Program: An Australian Government initiative that targets road improvements for regional communities, and addresses significant deficiencies on key regional and rural roads that limit community access, pose safety risks and impact the economic development of the surrounding area.

Road Safety Minor Works: A minor works program that distributes funding to respond to emerging local road safety needs.

Safer Local Roads and Infrastructure Program: An Australian Government initiative that provides funding for projects to address emerging priorities in road infrastructure needs across Australia. This program consolidates the previous Australian Government's Bridge Renewal Program and Heavy Vehicle Safety and Productivity Program.

Safer Roads, Better Transport initiative: A Queensland Government initiative to provide greater transport connectivity for all Queenslanders and keep Queenslanders safe on their roads.

Safer Roads Sooner: A minor capital works program that aims to improve the safety of the state-controlled road network through the implementation of high-benefit, cost-effective engineering countermeasures and safety treatments that target known and potential high-severity (fatalities and serious injuries) crash sites at specific locations.

School Transport Infrastructure Program: Provides funding to improve the safety and operation of schools through new or improved infrastructure at the school and/or on the surrounding road network.

SEQ City Deal: The SEQ City Deal is a commitment by the Australian Government, Queensland Government and the Council of Mayors SEQ, to plan and deliver enhanced investment for the South East Queensland region.

State-controlled roads: Roads declared to be controlled by TMR, including the National Land Transport Network. Toll roads are not state-controlled roads, rather they are operated by franchisees.

State Infrastructure Strategy 2022–42 (SIS): Sets out a 20-year vision to guide infrastructure planning and investment in Queensland. It outlines four key objectives that form the foundation of the SIS underpinning the Queensland Government’s 20-year vision for infrastructure: Encourage jobs, growth and productivity; Develop regions, places and precincts; Enhance sustainability and resilience; and Adopt smarter approaches. It also includes five infrastructure focus areas over the medium-term: Realising our future as a renewable energy superpower; Building a Brisbane 2032 legacy; Connecting our regions; Creating liveable communities; and Driving infrastructure performance. For each infrastructure focus area, the SIS highlights key priority actions that will be critical to realising the infrastructure vision.

Strategic Plan 2023–2027 (Revised 2024–25): TMR’s four-year strategic planning document that provides the shorter-term view and strategic direction of the department. TMR’s vision is connected communities in a sustainable, thriving and inclusive Queensland. The plan outlines six key objectives to realising this vision: Accessible and integrated; Safe and secure; Responsive; Efficient and productive; Sustainable; and Capable, adaptable and aligned.

Targeted Road Safety Program: A program with a number of jointly funded initiatives dedicated to the delivery of high-benefit safety interventions and route-based treatments to support safer roads and roadsides.

Transport Coordination Plan 2017–2027: Articulates the Queensland Government’s objectives for the transport system over the 10-year period. The plan identifies five objectives to help achieve TMR’s vision: customer experience and affordability, community connectivity, efficiency and productivity, safety and security and environment and sustainability. The plan also includes investment criteria that informs how TMR will prioritise investment in transport infrastructure and services (that is, Run, Maintain, then Build).

Transport Infrastructure Act 1994: This legislation ensures the Queensland Government has strategic oversight over the provision and operation of all transport infrastructure. The Act establishes a regime under which a safe and effective system of roads, miscellaneous transport infrastructure, rail, ports, air, public maritime transport, buses and light rail is planned and managed effectively.

Transport Infrastructure Development Scheme (TIDS): The grants program through which TMR provides funding to local governments, for the development of transport-related infrastructure.

Transport Planning and Coordination Act 1994: This legislation establishes a regime under which overall transport effectiveness and efficiency is ensured through strategic planning and management of transport resources.

Vulnerable users: This program treats state-controlled network locations with safety issues specifically related to cyclists, pedestrians and motorcyclists.

## Notes for Fast Facts

- See Key Terms for definition of Mode.

- Figures quoted in this section are not mutually exclusive.

- Represents maintenance activities on roads, passenger transport, maritime and cycling infrastructure assets.

- Represents funding under the Targeted Road Safety Program. Includes federal funding as part of the Australian Government’s Road Safety and Black Spot Programs.

- District totals include other works, such as other construction works, routine maintenance, traffic operations, traffic management enhancements, rehabilitation, routine maintenance, for example.

## Notes for Map Pages

- Queensland Government Statistician’s Office (Queensland Treasury) Queensland Regional Profiles. www.qgso.qld.gov.au (retrieved 18 March 2025).

- The detailed mapping data reflects the latest National Land Transport Network (NLTN) Determination 2020 as published.

See Reference section (Notes for Fast Facts) for further details.

See Reference section (Notes for Fast Facts) for further details.